## Slide 1
Dashboard as at: 27-Oct-2023
Overall comment: To be updated
Items Deployed into Production:
Improvements: To be updated
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
232
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
150
BAU IT Incidents
44
M3 Incidents
38
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 2
Dashboard as at: 27-Oct-2023
Sprint 7
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC6174661 | Edith Jacobs | Admin and Maint Payments for the 15th did not go through | FML-5255 | On Hold |  |  | 
INC4037728 | Deneshan Pillay | CHANGE REQUEST - Miles Tracking Features | FML-4411 | On Hold |  |  | 
INC4824883 | Jane Booi | The remittance is showing duplicates auth numbers and a wrong amount | FML-3790 | On Hold |  |  | 
INC4447657 | Tumisang Maake | Tracking the letter of undertaking received in a procurement pay-out deal | FML-3564 | On Hold |  |  | 
INC4447111 | Tumisang Maake | Addressing the "system failure in supplier payment processing" audit finding | FML-3560 | On Hold |  |  | 
INC4201259 | Nicolene Potgieter | CHANGE REQUEST-Termination invoices to be authorised according to Delegation Of Authority Mandate before invoices are raised. | FML-3413 | On Hold |  |  | 
INC3039231 | Goodman Nkosi | TPSC:CHANGE REQUEST - Automation is required when cancelling third party services (TPSC) | FML-3191 | On Hold |  |  | 
INC2484533 | Rudolf Mahoney | CHANGE REQUEST - Incorrect settlement calculation for accounts that are in arrears | FML-2691 | On Hold |  |  | 
INC2480652 | Danielle De Klerk | Supplier Report- missing information on report, format of columns | FML-2109 | On Hold |  |  | 
INC6222944 | Edith Jacobs | CR FInance - Request for Display of history attribute | FML-5341 | In Progress |  |  | 
INC6016947 | Cameron Clark | Error on deal when trying to payout | FML-5309 | In Progress |  |  | 
INC6002205 | Thabiso Ramashala | A deal for Stowe was terminated on the system before it was returned as it was at the dealer to be fixed. Now we need to reactivate so OPS can terminate on Mil | FML-5306 | In Progress | MR10Nov2023 | ReadyForDeploymentâ€™ | 
 |  | Re-activate terminated contracts 20231010 | FML-5286 | In Progress |  |  | 
INC6241713 | Nkosinathi Mahlangu | Reinstate miles Prod FirstRand password expiry standard | FML-5283 | In Progress |  |  | 
INC6167930 | Edith Jacobs | Unable to post invoices due to the attached error | FML-5245 | In Progress |  |  | 
INC6124538 | Daniel Maans | TPSC:Renewel order rand values needs to be updated on the TPSC and investigation to be done for a regular update of update job that business can trigger | FML-5200 | In Progress |  |  | 
INC5771442 | Samantha Peace | Fleet List-Full unit account information is not pulling through on the external fleet report | FML-5187 | In Progress |  |  | 
INC6093863 | Himesh Laloo | EP - Unable to Activate Shoprite Restructures - Amort Tables Not Calculating Properly | FML-5102 | In Progress | ReadyForDeploymentâ€™ |  | 2023/10/27
INC6042497 | Kevin White | Roles-Please can the following account executives obtain access to change mandates for RT46 | FML-5062 | In Progress |  |  | 
INC5981791 | Travis Padachy | Unable to open work order on vehicle - CY289048 | FML-5010 | In Progress |  |  | 
INC5969337 | Himesh Laloo | Please Make the Final Interest Rate Field READ ONLY | FML-4997 | In Progress |  |  | 
INC5943775 | Ntombi Zondi | FLEET LIST:Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5952150 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list Report | FML-4942 | In Progress |  |  | 
INC5408807 | Nicolene Potgieter | Book value calculations - need an explanation as to why the Book Value is greater than the initial investment amounts | FML-4871 | In Progress |  |  | 
INC5071327 | Tanja Steyn | Audit attribute required | FML-4867 | In Progress |  |  | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress | MR10Nov2023 | ReadyForDeploymentâ€™ | 
INC5804944 | Charmaine Odendaal | SI:Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | In Progress | development |  | 
INC5811819 | Charmaine Odendaal | EP:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress | EP |  | 2023/10/27

## Slide 3
Sprint 7
INC5644425 | Thando Mnguni | The finance team is requesting access that allows the posting of bulk journals onto Miles. | FML-4641 | In Progress |  |  | 
INC5724848 | Warren Naidoo | Roles-Allowing Tech advisor role to approve accident damaged items | FML-4618 | In Progress |  |  | 
 | Malose Mokonyane | Unable to conclude Quotes into long term contract | FML-4589 | In Progress |  |  | 
INC5644699 | Deneshan Pillay | JASPER:Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | AdditinalInfoRequired |  | 2023/11/10
INC5412732 | Nicolene Potgieter | Certrack upload file - if there are multiple deal numbers then the vehicles do not update with the certrack information ie. OPL plus Mm deal | FML-4538 | In Progress | 10-Nov-23 | SoficoDev | 
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress | testing |  | 
INC5648104 | Deneshan Pillay | DEPRECIATION:Shoprite over-depreciated contracts x 6 | FML-4528 | In Progress |  |  | 
INC5463305 | Candice Govender | Roles-Clean-up of users that have roles that have full access to Lookup tables | FML-4452 | In Progress |  |  | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | In Progress |  |  | 
INC5223295 | Cameron Clark | Unabl to load customer on interest rate look up table | FML-4178 | In Progress |  |  | 
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | In Progress | MR10Nov2023 | ReadyForDeploymentâ€™ | 
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | In Progress |  |  | 
INC4592579 | Nicolene Potgieter | Automation of Certrack file | FML-3624 | In Progress | SoficoDev |  | 
INC4186664 | Daniel Maans | Several attachments were not catered for in the Everest project across several business functions and this is resulting in audit findings. | FML-3416 | In Progress |  |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC3675072 | Nevashin Govindasamy | DD:Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | MR10Nov2023 | ReadyForDeploymentâ€™ | 
RITM0864684 | w5312418 | Adhoc bulk job - Extend MM contracts due and past term | FML-2924 | In Progress |  |  | 
INC6230228 | Daniel Maans | DC FIN - ACB failure of R26 million in payments due to Primary role being removed. Miles doesn`t log certain critically important actions on the supplier screen | FML-5342 | In Progress | MR10Nov2023 | ReadyForDeploymentâ€™ | 
INC6256005 | Vilieth Mackerdhooj | HN25JMGP - UNABLE TO DISPOSE VEHICLE | FML-5394 | Done |  |  | 
INC6283857 | Deenan Subaya | Procurement administrative role access | FML-5357 | Done |  |  | 
INC6281825 | Vishek Inarman | FNB Bank Removed on Miles/ Role Issue | FML-5354 | Done |  |  | 
INC6275392 | Dalita Tshabalala | Sales administrators are missing a calculation button | FML-5337 | Done |  |  | 
INC6274798 | Deenan Subaya | Procurement administrator | FML-5334 | Done |  |  | 
INC6228040 | Edith Jacobs | ACB batch failure | FML-5274 | Done |  |  | 2023/10/13
INC6223650 | Nkosinathi Mahlangu | ACB uatomation | FML-5269 | Done | MR13Oct2023 |  | 2023/10/05
 |  | Incorrect vehicle description - 20231005 | FML-5253 | Done | MR06Oct2023 |  | 2023/08/11
INC5659327 | Nicolene Potgieter | CLONE - INC5228951 to update book values was taken to prod yesterday. Please see vehicles that did not update | FML-5248 | Done | ReadyForDeploymentâ€™ |  | 2023/10/03
 |  | Activate Terminated Contracts | FML-5235 | Done |  |  | 2023/09/21
 |  | Re-activate terminated contracts | FML-5176 | Done |  |  | 2023/10/13
INC6120171 | Alicia Ndlovu | Miles Roles Fixes | FML-5152 | Done | MR13Oct2023 | testing | 

## Slide 4
Sprint 7
INC6123447 | Nkosinathi Mahlangu | Give admin access to Prime rate lUT | FML-5149 | Done |  |  | 
INC6019100 | Nkosinathi Mahlangu | Asset depreciation failed | FML-5041 | Done |  |  | 
INC6013882 | Kano Makonya | The vehicle Data does not pull through on Miles Reg. No. 01588W - LTC 5019189 KM vs Hours | FML-5030 | Done |  |  | 2023/08/29
 |  | Incorrect vehicle description - 20230829 | FML-5019 | Done |  |  | 2023/08/24
 |  | Incorrect vehicle description | FML-4999 | Done |  |  | 
INC5724768 | Warren Naidoo | Pulling through MM contracts as OPL contracts | FML-4881 | Done |  |  | 
INC5871025 | Bridgette Radebe | The take on reading reflecting on the usage report is incorrect and thus affecting the clients report. | FML-4841 | Done |  |  | 
INC5871377 | Nkosinathi Mahlangu | add the external reference on Miles Payment document. | FML-4826 | Done |  |  | 
INC5887386 | Charmaine Odendaal | Debit order file for 7th August 2023, could not be exported to Fintegrate. | FML-4825 | Done |  |  | 2023/08/02
 |  | Changing approved_enumid to Undefined for workorder and transportorder in Waiting for Approval status | FML-4756 | Done |  |  | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | Done |  |  | 
INC5783468 | Theolin Govender | Unable to load maintenance | FML-4733 | Done | SoficoDev |  | 
INC5255695 | Nokuphiwe Saba | Issues noted involving stock 3 | FML-4213 | Done |  |  | 
INC5255661 | Nokuphiwe Saba | Issues noted involving stock 2 | FML-4212 | Done |  |  | 
INC5255548 | Nokuphiwe Saba | Issues noted involving stock | FML-4211 | Done |  |  | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | Done | development |  | 
INC4938928 | Kiyan Naidoo | AA Fleetcare did not generate a renewal for January and February 2023 | FML-3905 | Done |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | Done |  |  | 
INC4638691 | Yusuf Ebrahim | Good day, The miles payment report is showing duplicates and its also showing staffs that are no longer with Wesbank that they paid the Work Order | FML-3655 | INVALID |  |  | 
INC6116257 | Deneshan Pillay | Jasper/customer invoice Sales invoice rounding differences - SAMD | FML-5346 | To Do |  |  | 
INC6276420 | Nicolene Potgieter | Processing of fine rebill payments is causing errors on the customer invoice. | FML-5345 | To Do |  |  | 
INC6249871 | Charmaine Odendaal | Jasper /Customer invoicing Philip Morris - Tax invoices - Total Amount VAT rounding issue. | FML-5344 | To Do |  |  | 
INC6240428 | Daniel Maans | There are FV`s on initialized status for which the LTC is canceled and will not be reinstated.These FV` are to be removed or hidden to allow the correct BI dat | FML-5343 | To Do |  |  | 
INC6206704 | Jane Booi | CR FIn-The payment date and the settlement date are 60 apart yest the system calculated a settlement discount. | FML-5340 | To Do |  |  | 
INC6198212 | Tshegofatso Motimele | FINANCE -All our settlement discounts on Miles are going to the 7579 cost centre instead of the correct cost centers | FML-5339 | To Do |  |  | 
INC6197528 | Jane Booi | CR Fin Incorrect settlement discount -The calculation of settlement discount is charging VAT on VAT - The has been an issue in the past where we needed to refu | FML-5338 | To Do |  |  | 
INC6251921 | Deneshan Pillay | new - 7th ticket - Debtor statement not consolidating amount by invoice doc | FML-5325 | To Do |  |  | 
INC6098268 | Lwazi Ntshalintshali | Invoice closed without trail of allocation on the system | FML-5205 | To Do |  |  | 
INC6123246 | Himesh Laloo | Please Remove the Credit Limit Expiry Date Check on Contract Modifications Except for When Adding Vehicle Options | FML-5202 | To Do |  |  | 
INC6124337 | Maletsatsi Mutchinya | Incorrect credit risk exposure | FML-5195 | To Do |  |  | 

## Slide 5
Sprint 7
INC5932654 | Dalita Tshabalala | Please enable the â€œDear Customerâ€ line to be linked to the Customer table in the database. | FML-5194 | To Do |  |  | 
INC6077633 | Tinus Boshoff | Please process the attached as opening balance entries | FML-5157 | To Do |  |  | 
INC6090720 | Nealan Michaels | FICS Transfer of EFTs generated by RT46 SAPS SofGeneratePaymentDocForInvoice MM Charge Back to be deactivated | FML-5100 | To Do |  |  | 
INC6081474 | Nicolene Potgieter | License renewals showing duplicate lines on sales invoice | FML-5087 | To Do |  |  | 
INC6050382 | Nkosinathi Mahlangu | Lookup table change on Prod Miles | FML-5046 | To Do |  |  | 
INC5995798 | Daniel Maans | ACB file has all the fields populated but the cost centre issues is preventing payments. Config to investigate | FML-5013 | To Do |  |  | 
INC5992648 | Mahlatse Gwangwa | Amendment quote rental differ with Long Term Contract rental. | FML-5011 | To Do |  |  | 
INC5950617 | Deneshan Pillay | Add in filter option for Bank EFT allocations to include Consolidated Invoice reference | FML-4968 | To Do |  |  | 
INC5780111 | Charmaine Odendaal | To Investigate the reason for the 42 contracts not Billing. However, to proceed with billing and exclude the 42 contracts. see excel sheet attached. | FML-4900 | To Do |  |  | 
INC5422815 | Chante Hannie | Miles deducts 5% settlement discount on a few invoices instead of 2.5% | FML-4897 | To Do |  |  | 
INC5915024 | Carmen Abdrabu | Please assist - We get an error when paying a number of invoices regarding distance. Please see attached | FML-4893 | To Do |  |  | 
INC5721192 | Edith Jacobs | Amount on the renewal differs from the customer lease price | FML-4880 | To Do |  |  | 
INC5897024 | Rapula Matentje | We need rates to populate to the accessories that we are adding to the system. | FML-4844 | To Do |  |  | 
INC5871456 | Tinus Boshoff | Fin-Please change the Credit entry for Managed Maintenance billing the following account: 78817941032 Admin fees - Managed maintenance | FML-4810 | To Do |  |  | 
INC5527480 | Nicolene Potgieter | Vehicle disposal losses - the system does not block a settlement that is done at less than book value. | FML-4424 | To Do |  |  | 
INC4923603 | Daniel Maans | Unable to get the correct BI stats due to incorrect blocker message on Miles Prod showing 2 statuses on VO number # 5247948. | FML-3903 | To Do |  |  | 
INC4901931 | Himesh Laloo | Automation of End of Contract Extensions | FML-3871 | To Do |  |  | 
INC3862760 | Nevashin Govindasamy | CHANGE REQUEST - Increase/Decrease in Prime Interest rate | FML-3855 | To Do |  |  | 

## Slide 7
Dashboard as at: 20-Oct-2023
Overall comment: To be updated
Items Deployed into Production:
Improvements: To be updated
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
227
Total Open Incidents
155
BAU IT Incidents
40
M3 Incidents
32
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 8
Dashboard as at: 20-Oct-2023
Sprint 7
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC6174661 | Edith Jacobs | Admin and Maint Payments for the 15th did not go through | FML-5255 | On Hold |  |  | 
INC4037728 | Deneshan Pillay | CHANGE REQUEST - Miles Tracking Features | FML-4411 | On Hold |  |  | 
INC4824883 | Jane Booi | The remittance is showing duplicates auth numbers and a wrong amount | FML-3790 | On Hold |  |  | 
INC4447657 | Tumisang Maake | Tracking the letter of undertaking received in a procurement pay-out deal | FML-3564 | On Hold |  |  | 
INC4447111 | Tumisang Maake | Addressing the "system failure in supplier payment processing" audit finding | FML-3560 | On Hold |  |  | 
INC4201259 | Nicolene Potgieter | CHANGE REQUEST-Termination invoices to be authorised according to Delegation Of Authority Mandate before invoices are raised. | FML-3413 | On Hold |  |  | 
INC3039231 | Goodman Nkosi | TPSC:CHANGE REQUEST - Automation is required when cancelling third party services (TPSC) | FML-3191 | On Hold |  |  | 
INC2484533 | Rudolf Mahoney | CHANGE REQUEST - Incorrect settlement calculation for accounts that are in arrears | FML-2691 | On Hold |  |  | 
INC2480652 | Danielle De Klerk | Supplier Report- missing information on report, format of columns | FML-2109 | On Hold |  |  | 
INC6223650 | Nkosinathi Mahlangu | ACB uatomation | FML-5269 | Done | MR13Oct2023 |  | 2023/10/13 00:00
INC6283857 | Deenan Subaya | Procurement administrative role access | FML-5357 | Done |  |  | 
INC6281825 | Vishek Inarman | FNB Bank Removed on Miles/ Role Issue | FML-5354 | Done |  |  | 
INC6275392 | Dalita Tshabalala | Sales administrators are missing a calculation button | FML-5337 | Done |  |  | 
INC6228040 | Edith Jacobs | ACB batch failure | FML-5274 | Done |  |  | 
INC5644699 | Deneshan Pillay | JASPER:Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | AdditinalInfoRequired |  | 2023/11/10 00:00
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | In Progress | ChangeRequest |  | 
INC5804944 | Charmaine Odendaal | SI:Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | In Progress | development |  | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | development |  | 
INC5811819 | Charmaine Odendaal | EP:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress | EP |  | 
 |  | Incorrect vehicle description - 20231005 | FML-5253 | In Progress | MR06Oct2023 |  | 2023/10/05 00:00
INC6120171 | Alicia Ndlovu | Miles Roles Fixes | FML-5152 | In Progress | MR13Oct2023 | testing | 2023/10/13 00:00
INC5659327 | Nicolene Potgieter | CLONE - INC5228951 to update book values was taken to prod yesterday. Please see vehicles that did not update | FML-5248 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11 00:00
INC5783468 | Theolin Govender | Unable to load maintenance | FML-4733 | In Progress |  | SoficoDev | 
INC5412732 | Nicolene Potgieter | Certrack upload file - if there are multiple deal numbers then the vehicles do not update with the certrack information ie. OPL plus Mm deal | FML-4538 | In Progress |  | SoficoDev | 
INC4592579 | Nicolene Potgieter | Automation of Certrack file | FML-3624 | In Progress |  | SoficoDev | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress | testing |  | 
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress | testing |  | 
INC3675072 | Nevashin Govindasamy | DD:Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
 |  | Re-activate terminated contracts 20231010 | FML-5286 | In Progress |  |  | 

## Slide 9
Dashboard as at: 20-Oct-2023
Sprint 7
INC6241713 | Nkosinathi Mahlangu | Reinstate miles Prod FirstRand password expiry standard | FML-5283 | In Progress |  |  | 
 |  | Activate Terminated Contracts | FML-5235 | In Progress |  |  | 2023/10/03 00:00
INC6124538 | Daniel Maans | TPSC:Renewel order rand values needs to be updated on the TPSC and investigation to be done for a regular update of update job that business can trigger | FML-5200 | In Progress |  |  | 
 |  | Re-activate terminated contracts | FML-5176 | In Progress |  |  | 2023/09/21 00:00
INC6123447 | Nkosinathi Mahlangu | Give admin access to Prime rate lUT | FML-5149 | In Progress |  |  | 
INC6093863 | Himesh Laloo | Unable to Activate Shoprite Restructures - Amort Tables Not Calculating Properly | FML-5102 | In Progress |  |  | 
 |  | Incorrect vehicle description - 20230829 | FML-5019 | In Progress |  |  | 2023/08/29 00:00
 |  | Incorrect vehicle description | FML-4999 | In Progress |  |  | 2023/08/24 00:00
INC5969337 | Himesh Laloo | Please Make the Final Interest Rate Field READ ONLY | FML-4997 | In Progress |  |  | 
INC5943775 | Ntombi Zondi | FLEET LIST:Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5957816 | Tyrece Thompson | FLEET LIST:Prod M3 -WBM3QA-950- Internal fleet list overnight | FML-4959 | In Progress |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18 00:00
INC5952150 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list Report | FML-4942 | In Progress |  |  | 
INC5870495 | Vikas Kathura | FLEET LIST:Prod M3 - Internal fleet list overnight | FML-4798 | In Progress |  |  | 
 |  | Changing approved_enumid to Undefined for workorder and transportorder in Waiting for Approval status | FML-4756 | In Progress |  |  | 2023/08/02 00:00
INC5644425 | Thando Mnguni | The finance team is requesting access that allows the posting of bulk journals onto Miles. | FML-4641 | In Progress |  |  | 
INC5724848 | Warren Naidoo | Roles-Allowing Tech advisor role to approve accident damaged items | FML-4618 | In Progress |  |  | 
 | Malose Mokonyane | Unable to conclude Quotes into long term contract | FML-4589 | In Progress |  |  | 
INC5648104 | Deneshan Pillay | DEPRECIATION:Shoprite over-depreciated contracts x 6 | FML-4528 | In Progress |  |  | 
INC5463305 | Candice Govender | Roles-Clean-up of users that have roles that have full access to Lookup tables | FML-4452 | In Progress |  |  | 
INC5223295 | Cameron Clark | Unabl to load customer on interest rate look up table | FML-4178 | In Progress |  |  | 
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | In Progress |  |  | 
INC4186664 | Daniel Maans | Several attachments were not catered for in the Everest project across several business functions and this is resulting in audit findings. | FML-3416 | In Progress |  |  | 
INC4638691 | Yusuf Ebrahim | Good day, The miles payment report is showing duplicates and its also showing staffs that are no longer with Wesbank that they paid the Work Order | FML-3655 | INVALID |  |  | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC6116257 | Deneshan Pillay | Jasper/customer invoice Sales invoice rounding differences - SAMD | FML-5346 | To Do |  |  | 
INC6276420 | Nicolene Potgieter | Processing of fine rebill payments is causing errors on the customer invoice. | FML-5345 | To Do |  |  | 
INC6249871 | Charmaine Odendaal | Jasper /Customer invoicing Philip Morris - Tax invoices - Total Amount VAT rounding issue. | FML-5344 | To Do |  |  | 
INC6240428 | Daniel Maans | There are FV`s on initialized status for which the LTC is canceled and will not be reinstated.These FV` are to be removed or hidden to allow the correct BI dat | FML-5343 | To Do |  |  | 
INC6230228 | Daniel Maans | DC FIN - ACB failure of R26 million in payments due to Primary role being removed. Miles doesn`t log certain critically important actions on the supplier screen | FML-5342 | To Do |  |  | 

## Slide 10
Dashboard as at: 20-Oct-2023
Sprint 7
INC6222944 | Edith Jacobs | CR FInance - Request for Display of history attribute | FML-5341 | To Do |  |  | 
INC6206704 | Jane Booi | CR FIn-The payment date and the settlement date are 60 apart yest the system calculated a settlement discount. | FML-5340 | To Do |  |  | 
INC6198212 | Tshegofatso Motimele | FINANCE -All our settlement discounts on Miles are going to the 7579 cost centre instead of the correct cost centers | FML-5339 | To Do |  |  | 
INC6197528 | Jane Booi | CR Fin Incorrect settlement discount -The calculation of settlement discount is charging VAT on VAT - The has been an issue in the past where we needed to refu | FML-5338 | To Do |  |  | 
INC6274798 | Deenan Subaya | Procurement administrator | FML-5334 | To Do |  |  | 
INC6251921 | Deneshan Pillay | new - 7th ticket - Debtor statement not consolidating amount by invoice doc | FML-5325 | To Do |  |  | 
INC6016947 | Cameron Clark | Error on deal when trying to payout | FML-5309 | To Do |  |  | 
INC6002205 | Thabiso Ramashala | A deal for Stowe was terminated on the system before it was returned as it was at the dealer to be fixed. Now we need to reactivate so OPS can terminate on Mil | FML-5306 | To Do |  |  | 
INC6098268 | Lwazi Ntshalintshali | Invoice closed without trail of allocation on the system | FML-5205 | To Do |  |  | 
INC6123246 | Himesh Laloo | Please Remove the Credit Limit Expiry Date Check on Contract Modifications Except for When Adding Vehicle Options | FML-5202 | To Do |  |  | 
INC6124337 | Maletsatsi Mutchinya | Incorrect credit risk exposure | FML-5195 | To Do |  |  | 
INC5932654 | Dalita Tshabalala | Please enable the â€œDear Customerâ€ line to be linked to the Customer table in the database. | FML-5194 | To Do |  |  | 
INC5771442 | Samantha Peace | Fleet List-Full unit account information is not pulling through on the external fleet report | FML-5187 | To Do |  |  | 
INC6077633 | Tinus Boshoff | Please process the attached as opening balance entries | FML-5157 | To Do |  |  | 
INC6090720 | Nealan Michaels | FICS Transfer of EFTs generated by RT46 SAPS SofGeneratePaymentDocForInvoice MM Charge Back to be deactivated | FML-5100 | To Do |  |  | 
INC6081474 | Nicolene Potgieter | License renewals showing duplicate lines on sales invoice | FML-5087 | To Do |  |  | 
INC6042497 | Kevin White | Roles-Please can the following account executives obtain access to change mandates for RT46 | FML-5062 | To Do |  |  | 
INC6050382 | Nkosinathi Mahlangu | Lookup table change on Prod Miles | FML-5046 | To Do |  |  | 
INC6019100 | Nkosinathi Mahlangu | Asset depreciation failed | FML-5041 | To Do |  |  | 
INC6013882 | Kano Makonya | The vehicle Data does not pull through on Miles Reg. No. 01588W - LTC 5019189 KM vs Hours | FML-5030 | To Do |  |  | 
INC5995798 | Daniel Maans | ACB file has all the fields populated but the cost centre issues is preventing payments. Config to investigate | FML-5013 | To Do |  |  | 
INC5992648 | Mahlatse Gwangwa | Amendment quote rental differ with Long Term Contract rental. | FML-5011 | To Do |  |  | 
INC5981791 | Travis Padachy | Unable to open work order on vehicle - CY289048 | FML-5010 | To Do |  |  | 
INC5950617 | Deneshan Pillay | Add in filter option for Bank EFT allocations to include Consolidated Invoice reference | FML-4968 | To Do |  |  | 
INC5780111 | Charmaine Odendaal | To Investigate the reason for the 42 contracts not Billing. However, to proceed with billing and exclude the 42 contracts. see excel sheet attached. | FML-4900 | To Do |  |  | 
INC5422815 | Chante Hannie | Miles deducts 5% settlement discount on a few invoices instead of 2.5% | FML-4897 | To Do |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5915024 | Carmen Abdrabu | Please assist - We get an error when paying a number of invoices regarding distance. Please see attached | FML-4893 | To Do |  |  | 
INC5724768 | Warren Naidoo | Pulling through MM contracts as OPL contracts | FML-4881 | To Do |  |  | 
INC5721192 | Edith Jacobs | Amount on the renewal differs from the customer lease price | FML-4880 | To Do |  |  | 

## Slide 11
Dashboard as at: 20-Oct-2023
Sprint 7
INC5408807 | Nicolene Potgieter | Book value calculations - need an explanation as to why the Book Value is greater than the initial investment amounts | FML-4871 | To Do |  |  | 
INC5071327 | Tanja Steyn | Audit attribute required | FML-4867 | To Do |  |  | 
INC5897024 | Rapula Matentje | We need rates to populate to the accessories that we are adding to the system. | FML-4844 | To Do |  |  | 
INC5871025 | Bridgette Radebe | The take on reading reflecting on the usage report is incorrect and thus affecting the clients report. | FML-4841 | To Do |  |  | 
INC5871377 | Nkosinathi Mahlangu | add the external reference on Miles Payment document. | FML-4826 | To Do |  |  | 
INC5887386 | Charmaine Odendaal | Debit order file for 7th August 2023, could not be exported to Fintegrate. | FML-4825 | To Do |  |  | 
INC5871456 | Tinus Boshoff | Fin-Please change the Credit entry for Managed Maintenance billing the following account: 78817941032 Admin fees - Managed maintenance | FML-4810 | To Do |  |  | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  |  | 
INC5527480 | Nicolene Potgieter | Vehicle disposal losses - the system does not block a settlement that is done at less than book value. | FML-4424 | To Do |  |  | 
INC5255695 | Nokuphiwe Saba | Issues noted involving stock 3 | FML-4213 | To Do |  |  | 
INC5255661 | Nokuphiwe Saba | Issues noted involving stock 2 | FML-4212 | To Do |  |  | 
INC5255548 | Nokuphiwe Saba | Issues noted involving stock | FML-4211 | To Do |  |  | 
INC4938928 | Kiyan Naidoo | AA Fleetcare did not generate a renewal for January and February 2023 | FML-3905 | To Do |  |  | 
INC4923603 | Daniel Maans | Unable to get the correct BI stats due to incorrect blocker message on Miles Prod showing 2 statuses on VO number # 5247948. | FML-3903 | To Do |  |  | 
INC4901931 | Himesh Laloo | Automation of End of Contract Extensions | FML-3871 | To Do |  |  | 
INC3862760 | Nevashin Govindasamy | CHANGE REQUEST - Increase/Decrease in Prime Interest rate | FML-3855 | To Do |  |  | 

## Slide 12
Dashboard 13-Oct-2023

## Slide 13
Dashboard as at: 13-Oct-2023
Overall comment: To be updated
Items Deployed into Production:
Improvements: To be updated
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
213
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
151
BAU IT Incidents
26
M3 Incidents
36
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 14
Dashboard as at: 13-Oct-2023
Sprint 6
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Due Date | Status | Labels | Labels
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 |  | On Hold |  | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 |  | In Progress | testing | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 |  | In Progress | testing | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by Invoice doc | FML-4693 |  | In Progress | ReleasePackageTesting | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 |  | In Progress | ReleasePackageTesting | 
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 |  | In Progress | testing | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 |  | In Progress | development | Pran
INC5161027 | Nokuphiwe Saba | BAU-TPSC: Units Not Pulling Into Renewal | FML-4084 | 2023/10/13 | In Progress | MR13Oct2023 | ReleasePackageTesting
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 |  | In Progress | ReleasePackageTesting | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | 2023/07/17 | In Progress | ReleasePackageTesting | 
INC4589948 | Edith Jacobs | TPSC: Crack: Telematics Renewal Orders not generating for CTrack Fleet) | FML-3625 |  | In Progress | ReleasePackageTesting | 
INC6197049 | Rebone Mokgoshing | BAU-Unable to Terminate Vehicle - JH43XVGP | FML-5246 | 2023/10/13 | Done | MR13Oct2023 | 
INC6179876 | Simphiwe Mboisa | BAU -The activation type on Miles is greyed out | FML-5222 | 2023/10/13 | Done | MR13Oct2023 | 
INC5830210 | Daniel Maans | Incorrect contract link to FV and business does not have the minus(-) button to remove it. Please remove LTC 5024084 as per the screen prints. | FML-5000 | 2023/10/13 | Done | MR13Oct2023 | ReadyForDeploymentâ€™
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | 2023/10/13 | Done | development | MR13Oct2023
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | 2023/10/13 | Done | MR13Oct2023 | testing
INC6175755 | Jan Nyiko Chuma | Please assist with loading a bulk journal on Miles | FML-5221 |  | Done |  | 
INC5966839 | Perusha Pather | DONE:Disk drive data file upload failed for the 3rd time | FML-5009 |  | Done |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 |  | Done |  | 
INC5407648 | Daniel Maans | TPSC:Nandipha and Jerryco discovered the issue on the telematics run which points to the fix of the ENUM and TPSC in config. | FML-4854 |  | Done |  | 
INC5865755 | Chanel Saunders | Roles-access to pull report | FML-4843 |  | Done |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 |  | Done | testing | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 |  | Done | testing | 
INC5845045 | Liviwe Ngquseka | SI:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 |  | Done | ReleasePackageTesting | 
INC5854156 | Sonja Jacobs | First Auto fill up's not registering on Miles impacting odo readings | FML-4767 |  | Done | SoficoDev | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 |  | Done |  | 
INC5422344 | Kevin White | A daily fleet and managed maintenance must be delivered for our FML customer | FML-4741 |  | Done |  | 

## Slide 15
Dashboard as at: 13-Oct-2023
Sprint 6
INC5605795 | Dalita Tshabalala | ALL CARTRACK TELEMATICS ARE GIVING ERRORS WHEN WE ARE ADDING THEM ON QUOTES | FML-4729 |  | Done |  | 
INC5805583 | Sharona Panday | MILES - Data on Auto Card does not match that on Miles. | FML-4656 |  | Done |  | 
INC5771319 | Daniel Maans | Roles-There is some functionality on the Supplier screen that is not accessible on the Procurement admin so please Mirror access on the Supplier screen from W5159504 | FML-4613 |  | Done | testing | 
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 |  | Done |  | 
INC5149809 | Tinus Boshoff | Super User Rights | FML-4061 |  | Done |  | 
INC4798287 | Deneshan Pillay | APPROVAL:Change to debit order payment reference. #MayasList | FML-3774 |  | Done | development | 
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | 2023/09/21 | Done | ReleasePackageTesting | 
INC5408807 | Nicolene Potgieter | Book value calculations - need an explanation as to why the Book Value is greater than the initial investment amounts | FML-4871 |  | To Do |  | 

## Slide 16
Dashboard 6-Oct-2023

## Slide 17
Dashboard as at: 13-Oct-2023
Sprint 6
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Due Date | Status | Labels | Labels
INC4186664 | Daniel Maans | Several attachments were not catered for in the Everest project across several business functions and this is resulting in audit findings. | FML-3416 |  | On Hold |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 |  | On Hold |  | 
INC6197049 | Rebone Mokgoshing | BAU-Unable to Terminate Vehicle - JH43XVGP | FML-5246 | 2023/10/13 | Done | Development | 
INC6179876 | Simphiwe Mboisa | BAU -The activation type on Miles is greyed out | FML-5222 | 2023/10/13 | In Progress | Development | 
INC6124538 | Daniel Maans | TPSC:Renewel order rand values needs to be updated on the TPSC and investigation to be done for a regular update of update job that business can trigger | FML-5200 |  | In Progress |  | 
INC6120171 | Alicia Ndlovu | Miles Roles Fixes | FML-5152 | 2023/10/13 | In Progress | MR13Oct2023 | testing
INC5830210 | Daniel Maans | Incorrect contract link to FV and business does not have the minus(-) button to remove it. Please remove LTC 5024084 as per the screen prints. | FML-5000 | 2023/10/13 | In Progress | MR13Oct2023 | ReadyForDeploymentâ€™
INC5943775 | Ntombi Zondi | FLEET LIST:Cost Centers not pulling on Fleet List and Billing | FML-4996 |  | In Progress |  | 
INC5957816 | Tyrece Thompson | FLEET LIST:Prod M3 -WBM3QA-950- Internal fleet list overnight | FML-4959 |  | In Progress |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | 2023/08/18 | In Progress |  | 
INC5952150 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list Report | FML-4942 |  | In Progress |  | 
INC5870495 | Vikas Kathura | FLEET LIST:Prod M3 - Internal fleet list overnight | FML-4798 |  | In Progress |  | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 |  | In Progress |  | 
INC5804944 | Charmaine Odendaal | SI:Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 |  | In Progress | Development | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 |  | In Progress | Testing | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 |  | In Progress | Testing | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by Invoice doc | FML-4693 |  | In Progress | Testing | 
INC5811819 | Charmaine Odendaal | EP:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 |  | In Progress | EP | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 |  | In Progress | Testing | 
INC5644699 | Deneshan Pillay | JASPER:Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | 2023/11/10 | In Progress | AdditinalInfoRequired | 
INC5412732 | Nicolene Potgieter | Certrack upload file - if there are multiple deal numbers then the vehicles do not update with the certrack information ie. OPL plus Mm deal | FML-4538 |  | In Progress | SoficoDev | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | 2023/10/13 | In Progress | Development | MR13Oct2023
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 |  | In Progress | Testing | 
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | 2023/10/13 | In Progress | MR13Oct2023 | testing
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 |  | In Progress | Development | Pran
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 |  | In Progress | Development | 
INC5161027 | Nokuphiwe Saba | BAU-TPSC: Units Not Pulling Into Renewal | FML-4084 | 2023/10/13 | In Progress | Development | Testing
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 |  | In Progress | Testing | 

## Slide 18
Dashboard as at: 13-Oct-2023
Sprint 6
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | 2023/07/17 | In Progress |  | 
INC4798287 | Deneshan Pillay | APPROVAL:Change to debit order payment reference. #MayasList | FML-3774 |  | In Progress | Development | 
INC4589948 | Edith Jacobs | TPSC: Crack: Telematics Renewal Orders not generating for CTrack Fleet) | FML-3625 |  | In Progress |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 |  | Development | development | M3
INC6175755 | Jan Nyiko Chuma | Please assist with loading a bulk journal on Miles | FML-5221 |  | Done |  | 
INC5966839 | Perusha Pather | Disk drive data file upload failed for the 3rd time | FML-5009 |  | Done |  | 
INC5407648 | Daniel Maans | TPSC:Nandipha and Jerryco discovered the issue on the telematics run which points to the fix of the ENUM and TPSC in config. | FML-4854 |  | Done |  | 
INC5865755 | Chanel Saunders | Roles-access to pull report | FML-4843 |  | Done |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 |  | Done | testing | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 |  | Done | testing | 
INC5845045 | Liviwe Ngquseka | SI:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 |  | Done | Testing | 
INC5422344 | Kevin White | A daily fleet and managed maintenance must be delivered for our FML customer | FML-4741 |  | Done |  | 
INC5605795 | Dalita Tshabalala | ALL CARTRACK TELEMATICS ARE GIVING ERRORS WHEN WE ARE ADDING THEM ON QUOTES | FML-4729 |  | Done |  | 
INC5771319 | Daniel Maans | Roles-There is some functionality on the Supplier screen that is not accessible on the Procurement admin so please Mirror access on the Supplier screen from W5159504 | FML-4613 |  | Done | testing | 
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 |  | Done |  | 
INC5149809 | Tinus Boshoff | Super User Rights | FML-4061 |  | Done |  | 
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | 2023/09/21 | Done | ReleasePackageTesting | 
INC6124337 | Maletsatsi Mutchinya | Incorrect credit risk exposure | FML-5195 |  | To Do |  | 
INC5932654 | Dalita Tshabalala | Please enable the â€œDear Customerâ€ line to be linked to the Customer table in the database. | FML-5194 |  | To Do |  | 
INC5771442 | Samantha Peace | Fleet List-Full unit account information is not pulling through on the external fleet report | FML-5187 |  | To Do |  | 
INC6042497 | Kevin White | Roles-Please can the following account executives obtain access to change mandates for RT46 | FML-5062 |  | To Do |  | 
INC5995798 | Daniel Maans | ACB file has all the fields populated but the cost centre issues is preventing payments. Config to investigate | FML-5013 |  | To Do |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 |  | To Do |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 |  | To Do |  | 
INC5408807 | Nicolene Potgieter | Book value calculations - need an explanation as to why the Book Value is greater than the initial investment amounts | FML-4871 |  | To Do |  | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 |  | To Do | SoficoDev | 
INC5805583 | Sharona Panday | MILES M3 - Data on Auto Card does not match that on Miles. | FML-4656 |  | To Do |  | 
INC5724848 | Warren Naidoo | Roles-Allowing Tech advisor role to approve accident damaged items | FML-4618 |  | To Do |  | 
INC5648104 | Deneshan Pillay | DEPRECIATION:Shoprite over-depreciated contracts x 6 | FML-4528 |  | To Do |  | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 |  | To Do |  | 
INC5527480 | Nicolene Potgieter | Vehicle disposal losses - the system does not block a settlement that is done at less than book value. | FML-4424 |  | To Do |  | 

## Slide 19
Dashboard as at: 6-Oct-2023
Overall comment: To be updated
Items Deployed into Production:
Improvements: To be updated
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
202
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
146
BAU IT Incidents
23
M3 Incidents
33
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 20: Notes when updating this pack
Update this shared document as per the below agreement:
  16h00 Friday update total numbers and comment ~ Nevashin
  Populate JIRA update ~ CG/ Mandla
  Send dashboard to Exco EOD Friday ~ CG
Graph - Production Support + BAU ticket remediation.xlsx ~ CG
JIRA extract
  Move the following columns to the front of the extract (in time we can actually specify the columns that we need to extract)
    Custom field (SN ID)
    Custom field (SN Requester)
    Label
    Due date
  Custom filter: on hold, in progress, done
Distribution list: ?

## Slide 21: Ways of Work
Backlog of incidents, categorized by domain
Select domain/ urgent tickets to prioritize/ work on.
Invite user/ business to the requirements session
Requirements session – setup daily.
Flesh out requirements
Take items in to a sprint, fixed end date, target date to deploy to Prod
Activities in a Sprint
Configuration of the fix
QA
UAT
Notes: Business is involved in all phases

## Slide 22
Groupings and Focus areas:
Terminations/ Disposals – closing and training
DC/DD – focus on upfront validations to prevent business errors only when the files are produced
Fleet List – consolidation of requirements, to be addressed by M3 report resource
Key items that have gone live:
Renewals Orders
Finance
  FML-3977 Financial AR role to have the added function of RelObject - This will allow debtors to make comments on their customers to communicate updates to the rest of business, especially in their absence.
  FML-4735 Reply e-mail address changes – URGENT
Finance Top 10
Credit Notes
MT940 recon
Double Investment value – Springs
Debit order Reference (Compliance request from PASA)
Debit order formula
Rental variations – Stowe
Fleet Active migrated invoices are not linked to vehicles or contracts
Invoices were duplicated during the migration from Fleet to miles
The client was billed twice . miles split the invoices, where the rentals were on their own invoice and the services were on their own invoice
Cost centre is pulling through on the quote, but not on the deal once contracted.

## Slide 24
Dashboard 29-Sep-2023

## Slide 25
Dashboard as at: 29-Sep-2023
Overall comment: To be updated
Items Deployed into Production:
Improvements: To be updated
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
205
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
122
BAU IT Incidents
40
M3 Incidents
43
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 26
Sprint 6
Dashboard as at: 29-Sep-2023
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 | On Hold |  |  | 
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | On Hold |  |  | 
INC4186664 | Daniel Maans | Several attachments were not catered for in the Everest project across several business functions and this is resulting in audit findings. | FML-3416 | On Hold |  |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 | On Hold |  |  | 
INC3039231 | Goodman Nkosi | TPSC:CHANGE REQUEST - Automation is required when cancelling third party services (TPSC) | FML-3191 | On Hold |  |  | 
INC5644699 | Deneshan Pillay | JASPER:Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | AdditinalInfoRequired |  | 
INC5804944 | Charmaine Odendaal | SI:Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | Development | Pran | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | development |  | 
INC4798287 | Deneshan Pillay | APPROVAL:Change to debit order payment reference. #MayasList | FML-3774 | In Progress | development |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development | M3 | 
INC5811819 | Charmaine Odendaal | EP:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress | EP |  | 
INC5845045 | Liviwe Ngquseka | SI:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 | In Progress | ReleasePackageTesting |  | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by Invoice doc | FML-4693 | In Progress | ReleasePackageTesting |  | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 | In Progress | ReleasePackageTesting |  | 2023/08/11
INC5161027 | Nokuphiwe Saba | TPSC: Units Not Pulling Into Renewal | FML-4084 | In Progress | ReleasePackageTesting |  | 
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 | In Progress | ReleasePackageTesting |  | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | ReleasePackageTesting |  | 2023/07/17
INC4589948 | Edith Jacobs | TPSC: Ctrack: Telematics Renewal Orders not generating for CTrack Fleet) | FML-3625 | In Progress | ReleasePackageTesting |  | 2023/09/22
INC5854156 | Sonja Jacobs | First Auto fill up's not registering on Miles impacting odo readings | FML-4767 | In Progress |  | SoficoDev | 
INC5783468 | Theolin Govender | Unable to load maintenance | FML-4733 | In Progress |  | SoficoDev | 
INC5412732 | Nicolene Potgieter | Certrack upload file - if there are multiple deal numbers then the vehicles do not update with the certrack information ie. OPL plus Mm deal | FML-4538 | In Progress |  | SoficoDev | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress | testing |  | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 | In Progress | testing |  | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 | In Progress | testing |  | 2023/09/22

## Slide 27
Dashboard as at: 29-Sep-2023
Sprint 6
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress | testing |  | 
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 | In Progress | testing |  | 2023/09/21
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC6179876 | Simphiwe Mboisa | The activation type on Miles is greyed out | FML-5222 | In Progress |  |  | 
INC6120171 | Alicia Ndlovu | Miles Roles Fixes | FML-5152 | In Progress |  |  | 
INC5830210 | Daniel Maans | Incorrect contract link to FV and business does not have the minus(-) button to remove it. Please remove LTC 5024084 as per the screen prints. | FML-5000 | In Progress |  |  | 
INC5943775 | Ntombi Zondi | FLEET LIST:Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5952150 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list Report | FML-4942 | In Progress |  |  | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 | In Progress |  |  | 
INC3675072 | Nevashin Govindasamy | DD:Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress |  |  | 
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | Done | ReleasePackageTesting |  | 2023/09/21
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 | Done | testing |  | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 | Done | testing |  | 
INC5771319 | Daniel Maans | Roles-There is some functionality on the Supplier screen that is not accessible on the Procurement admin so please Mirror access on the Supplier screen from W5159504 | FML-4613 | Done | testing |  | 
INC6175755 | Jan Nyiko Chuma | Please assist with loading a bulk journal on Miles | FML-5221 | Done |  |  | 
INC5966839 | Perusha Pather | Disk drive data file upload failed for the 3rd time | FML-5009 | Done |  |  | 
INC5407648 | Daniel Maans | TPSC:Nandipha and Jerryco discovered the issue on the telematics run which points to the fix of the ENUM and TPSC in config. | FML-4854 | Done |  |  | 
INC5422344 | Kevin White | A daily fleet and managed maintenance must be delivered for our FML customer | FML-4741 | Done |  |  | 
INC5605795 | Dalita Tshabalala | ALL CARTRACK TELEMATICS ARE GIVING ERRORS WHEN WE ARE ADDING THEM ON QUOTES | FML-4729 | Done |  |  | 
INC5149809 | Tinus Boshoff | Super User Rights | FML-4061 | Done |  |  | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC6124538 | Daniel Maans | TPSC:Renewel order rand values needs to be updated on the TPSC and investigation to be done for a regular update of update job that business can trigger | FML-5200 | To Do |  |  | 
INC6124337 | Maletsatsi Mutchinya | Incorrect credit risk exposure | FML-5195 | To Do |  |  | 
INC5932654 | Dalita Tshabalala | Please enable the â€œDear Customerâ€ line to be linked to the Customer table in the database. | FML-5194 | To Do |  |  | 
INC5771442 | Samantha Peace | Fleet List-Full unit account information is not pulling through on the external fleet report | FML-5187 | To Do |  |  | 
INC6042497 | Kevin White | Roles-Please can the following account executives obtain access to change mandates for RT46 | FML-5062 | To Do |  |  | 
INC5995798 | Daniel Maans | ACB file has all the fields populated but the cost centre issues is preventing payments. Config to investigate | FML-5013 | To Do |  |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 | To Do |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5909215 | Maya Naidoo | Why can Finance Administrator - AR make changes to the payment file. | FML-4894 | To Do |  |  | 
INC5721192 | Edith Jacobs | Amount on the renewal differs from the customer lease price | FML-4880 | To Do |  |  | 
INC5408807 | Nicolene Potgieter | Book value calculations - need an explanation as to why the Book Value is greater than the initial investment amounts | FML-4871 | To Do |  |  | 

## Slide 28
Dashboard as at: 29-Sep-2023
Sprint 6
INC5897024 | Rapula Matentje | We need rates to populate to the accessories that we are adding to the system. | FML-4844 | To Do |  | 
INC5865755 | Chanel Saunders | Roles-access to pull report | FML-4843 | To Do |  | 
INC5724848 | Warren Naidoo | Roles-Allowing Tech advisor role to approve accident damaged items | FML-4618 | To Do |  | 
INC5648104 | Deneshan Pillay | DEPRECIATION:Shoprite over-depreciated contracts x 6 | FML-4528 | To Do |  | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  | 
INC5527480 | Nicolene Potgieter | Vehicle disposal losses - the system does not block a settlement that is done at less than book value. | FML-4424 | To Do |  | 

## Slide 29
Dashboard 15-Sep-2023

## Slide 30
Dashboard as at: 15-Sep-2023
Overall comment: Tickets for BAU are sitting on 136 compared to previous week at 132 and steadily making progress however due to freeze this number will effectively remain constant or increase as no items can be deployed. There is a number of items lined up for the release of 22nd September 2023 with increased oversight and guidance provided by Sofico.
Sprint 5 is open – a total of xxx will be planned for deployment covering the following domains:
Renewal orders
Direct credit/ debit
.
Items Deployed into Production:
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
261
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
136
BAU IT Incidents
59
M3 Incidents
66
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug | Week 10 1-Sep | Week 12 8-Sep | Week 13 15-Sep
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30 | 58 | 66
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121 | 132 | 136
M3 | 52 | 54 | 51 | 27 | 58 | 59

## Slide 31
Sprint 5
Dashboard as at: 15-Sep-2023
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 | On Hold |  |  | 
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | On Hold |  |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 | On Hold |  |  | 
INC5868100 | Deneshan Pillay | SI:Shoprite Contract 1000113653/002 duplicate billing | FML-4792 | In Progress | development |  | 
INC5804944 | Charmaine Odendaal | SI:Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | development |  | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | development |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5811819 | Charmaine Odendaal | EP:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress | EP |  | 
INC4604356 | Nicolene Potgieter | TPSC:Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeploymentâ€™ |  | 
INC5971331 | Tinus Boshoff | ROLES:Please restore my user role | FML-4995 | In Progress | ReleasePackageTesting |  | 
INC5869972 | Liviwe Ngquseka | M3 Prod: Forklifts loaded in hours but mileage was captured in kms WBM3QA-1034 | FML-4987 | In Progress | ReleasePackageTesting |  | 
INC5914629 | Jarrod De Wet | DiskDrive upload failed | FML-4901 | In Progress | ReleasePackageTesting |  | 2023/09/21
INC5845045 | Liviwe Ngquseka | SI:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 | In Progress | ReleasePackageTesting |  | 
INC5485019 | Jan Nyiko Chuma | Miles auto accrual journal is not reversing | FML-4740 | In Progress | ReleasePackageTesting |  | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by Invoice doc | FML-4693 | In Progress | ReleasePackageTesting |  | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | ReleasePackageTesting |  | 
INC5771003 | Dalita Tshabalala | JASPER: Please add exterior colour on the Schedules | FML-4616 | In Progress | ReleasePackageTesting |  | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 | In Progress | ReleasePackageTesting |  | 2023/08/11
INC5757199 | Edith Jacobs | TPSC:Unable to use the renewal order to pay supplier invoices | FML-4601 | In Progress | ReleasePackageTesting |  | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress | ReleasePackageTesting |  | 2023/09/21
INC5161027 | Nokuphiwe Saba | TPSC: Units Not Pulling Into Renewal | FML-4084 | In Progress | ReleasePackageTesting |  | 
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 | In Progress | ReleasePackageTesting |  | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | ReleasePackageTesting |  | 2023/07/17
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | ReleasePackageTesting |  | 2023/09/21
INC4589948 | Edith Jacobs | TPSC: Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | ReleasePackageTesting |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 | In Progress | testing |  | 

## Slide 32
Dashboard as at: 15-Sep-2023
Sprint 5
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 | In Progress | testing |  | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress | testing |  | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 | In Progress | testing |  | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 | In Progress | testing |  | 
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | testing |  | 
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 | In Progress | testing |  | 2023/09/21
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5943775 | Ntombi Zondi | FLEET LIST:Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5952150 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list Report | FML-4942 | In Progress |  |  | 
INC5536353 | Jan Nyiko Chuma | FLEET LIST:The following vehicle KH58XZGP is on the Fleet list but not on the FA register, upon investigation it looks like OPL deal on Miles has no allocated values .The | FML-4895 | In Progress |  |  | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 | In Progress |  |  | 
INC3675072 | Nevashin Govindasamy | DD:Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress |  |  | 
INC5392126 | Jan Nyiko Chuma | FICS: Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | Done |  |  | 
INC5858315 | Vilieth Mackerdhooj | WE HAVE VEHICLES THAT HAVE BEEN DISPOSED BUT THEY HAVE NOT YET GENERATED INVOICES ON THE SYSTEM, THIS WAS DONE TWO DAYS PRIOR | FML-4768 | Done |  | SoficoDev | 
INC5712425 | Daniel Maans | DEPLOYED: New error on LTC and the same error appears on FV screen of 3 contracts all linked to Forklifts - 502164 / 5021363 / 5021362 | FML-4731 | Done |  | SoficoDev | 
INC5539751 | Daniel Maans | DC:Urgent attention. Original ticket INC4830000 closed but contracts still remain stuck on Miles preventing activation of Term & reload contracts. | FML-4460 | Done |  | SoficoDev | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | Done |  | SoficoDev | 
INC5149679 | Nokuphiwe Saba | Update Contract With New Version | FML-4060 | Done |  | SoficoDev | 
INC5952133 | Deneshan Pillay | SI:investigate billing items unable to generate invoice | FML-4966 | Done |  |  | 
INC5943878 | Jolene Probert | FLEET LIST:Driver Names not pulling through on client fleet list. | FML-4932 | Done |  |  | 
INC5869972 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4802 | Done |  |  | 
INC5437754 | Charl Wheeler | FLEET LIST:Fleet List Reports from Miles take 1-2 hours to generate which was never the case. | FML-4423 | Done |  |  | 
INC5214680 | Kevin White | FLEET LIST:Fleet list for Shoprite not working | FML-4171 | Done |  |  | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 | To Do |  |  | 
INC5841898 | Edith Jacobs | ACCTG:Duplicate invoices on suspense | FML-4975 | To Do |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  |  | 

## Slide 33
Dashboard 8-Sep-2023

## Slide 34
Dashboard as at: 8-Sep-2023
Overall comment: We currently have 58 open tickets in the M3 space which the project team is steadily making progress on.
Tickets for BAU are sitting on 132 compared to previous week at 121 and steadily making progress however due to freeze this number will effectively remain constant or increase as no items can be deployed. There is a number of items lined up for the release of 22nd September 2023 with increased oversight and guidance provided by Sofico.
Sprint 5 is open – the following is prioritized, direct credit/ debit etc. and as per prioritization more will be added and finalized by the end of the week.
Items Deployed into Production: 9
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
248
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
132
BAU IT Incidents
58
M3 Incidents
58
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26
IT Tickets | 127 | 148 | 117 | 132 | 118
M3 | 52 | 54 | 51
To be updated

## Slide 35
Sprint 5
Dashboard as at: 8-Sep-2023
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC5943775 | Ntombi Zondi | Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 | To Do |  |  | 
INC5841898 | Edith Jacobs | Duplicate invoices on suspense | FML-4975 | To Do |  |  | 
INC5952133 | Deneshan Pillay | SI:investigate billing items unable to generate invoice | FML-4966 | To Do |  |  | 
INC5952150 | Nkosinathi Mahlangu | Internal fleet list Report | FML-4942 | To Do |  |  | 
INC5943878 | Jolene Probert | Driver Names not pulling through on client fleet list. | FML-4932 | Done |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 | To Do |  |  | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 | To Do |  |  | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress |  | SoficoDev | 
INC5804944 | Charmaine Odendaal | Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | To Do |  | SoficoDev | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 | In Progress |  | SoficoDev | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 | In Progress |  | SoficoDev | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  |  | 
INC5437754 | Charl Wheeler | Fleet List Reports from Miles take 1-2 hours to generate which was never the case. | FML-4423 | Done |  |  | 
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 | On Hold |  |  | 
INC5214680 | Kevin White | Fleet list for Shoprite not working | FML-4171 | Done |  |  | 
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | On Hold |  |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 | On Hold |  |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | testing | Pran | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | testing | Pran | 
INC5971331 | Tinus Boshoff | Please restore my user role to - Finance Executive | FML-4995 | Done |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5536353 | Jan Nyiko Chuma | The following vehicle KH58XZGP is on the Fleet list but not on the FA register, upon investigation it looks like OPL deal on Miles has no allocated values .The | FML-4895 | In Progress |  |  | 
INC5868100 | Deneshan Pillay | SI:Shoprite Contract 1000113653/002 duplicate billing | FML-4792 | In Progress |  | SoficoDev | 

## Slide 36
Dashboard as at: 8-Sep-2023
Sprint 5
INC5845045 | Liviwe Ngquseka | INV:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 | In Progress |  | SoficoDev | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 | In Progress |  |  | 
INC5485019 | Jan Nyiko Chuma | Miles auto accrual journal is not reversing | FML-4740 | In Progress |  | SoficoDev | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by invoice doc | FML-4693 | In Progress |  | SoficoDev | 
INC5811819 | Charmaine Odendaal | SI:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress |  |  | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | testing |  | 
INC5771003 | Dalita Tshabalala | JASPER: Please add exterior colour on the schedules | FML-4616 | In Progress | testing |  | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 | In Progress | testing |  | 2023/08/11
INC5757199 | Edith Jacobs | TPSC:Unable to use the renewal order to pay supplier invoices | FML-4601 | In Progress | testing |  | 
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress |  | SoficoDev | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress |  |  | 2023/09/21
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 | In Progress | testing |  | 2023/09/21
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5161027 | Nokuphiwe Saba | TPSC: Units Not Pulling Into Renewal | FML-4084 | In Progress | testing |  | 
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 | In Progress | testing |  | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | testing |  | 2023/07/17
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | testing |  | 2023/09/21
INC4604356 | Nicolene Potgieter | TPSC:Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeployment |  | 
INC4589948 | Edith Jacobs | TPSC: Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | testing |  | 
INC3675072 | Nevashin Govindasamy | Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | Done | testing | SoficoDev | 
INC5869972 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4802 | Done |  |  | 
INC5858315 | Vilieth Mackerdhooj | WE HAVE VEHICLES THAT HAVE BEEN DISPOSED BUT THEY HAVE NOT YET GENERATED INVOICES ON THE SYSTEM, THIS WAS DONE TWO DAYS PRIOR | FML-4768 | Done |  | SoficoDev | 
INC5712425 | Daniel Maans | DEPLOYED: New error on LTC and the same error appears on FV screen of 3 contracts all linked to Forklifts - 502164 / 5021363 / 5021362 | FML-4731 | Done |  | SoficoDev | 
INC5539751 | Daniel Maans | DC:Urgent attention. Original ticket INC4830000 closed but contracts still remain stuck on Miles preventing activation of Term & reload contracts. | FML-4460 | Done |  | SoficoDev | 
INC5392126 | Jan Nyiko Chuma | FICS: Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | Done | AdditionalInfoRequired |  | 
INC5149679 | Nokuphiwe Saba | Update Contract With New Version | FML-4060 | Done |  | SoficoDev | 

## Slide 37
Dashboard 1-Sep-2023

## Slide 38
Dashboard as at: 1-Sep-2023
Overall comment: We currently have a 27 open tickets in this space which the project team is steadily making progress on.
Tickets for BAU are sitting on 121 compared to previous week at 130 and steadily closing with increased oversight and guidance provided by Sofico.
Sprint 5 is open – the following is prioritized, direct credit/ debit etc. and as per prioritization more will be added and finalized by the end of the week.
Items Deployed into Production: 9
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
178
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
121
BAU IT Incidents
27
M3 Incidents
30
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26
IT Tickets | 127 | 148 | 117 | 132 | 118
M3 | 52 | 54 | 51
To be updated

## Slide 39
Sprint 5
Dashboard as at: 1-Sep-2023
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC5943775 | Ntombi Zondi | Cost Centers not pulling on Fleet List and Billing | FML-4996 | In Progress |  |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 | To Do |  |  | 
INC5841898 | Edith Jacobs | Duplicate invoices on suspense | FML-4975 | To Do |  |  | 
INC5952133 | Deneshan Pillay | SI:investigate billing items unable to generate invoice | FML-4966 | To Do |  |  | 
INC5952150 | Nkosinathi Mahlangu | Internal fleet list Report | FML-4942 | To Do |  |  | 
INC5943878 | Jolene Probert | Driver Names not pulling through on client fleet list. | FML-4932 | Done |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 | To Do |  |  | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 | To Do |  |  | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | In Progress |  | SoficoDev | 
INC5804944 | Charmaine Odendaal | Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | To Do |  | SoficoDev | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 | In Progress |  | SoficoDev | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 | In Progress |  | SoficoDev | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  |  | 
INC5437754 | Charl Wheeler | Fleet List Reports from Miles take 1-2 hours to generate which was never the case. | FML-4423 | Done |  |  | 
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 | On Hold |  |  | 
INC5214680 | Kevin White | Fleet list for Shoprite not working | FML-4171 | Done |  |  | 
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | On Hold |  |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 | On Hold |  |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | testing | Pran | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | testing | Pran | 
INC5971331 | Tinus Boshoff | Please restore my user role to - Finance Executive | FML-4995 | Done |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5536353 | Jan Nyiko Chuma | The following vehicle KH58XZGP is on the Fleet list but not on the FA register, upon investigation it looks like OPL deal on Miles has no allocated values .The | FML-4895 | In Progress |  |  | 
INC5868100 | Deneshan Pillay | SI:Shoprite Contract 1000113653/002 duplicate billing | FML-4792 | In Progress |  | SoficoDev | 

## Slide 40
Dashboard as at: 1-Sep-2023
Sprint 5
INC5845045 | Liviwe Ngquseka | INV:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 | In Progress |  | SoficoDev | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 | In Progress |  |  | 
INC5485019 | Jan Nyiko Chuma | Miles auto accrual journal is not reversing | FML-4740 | In Progress |  | SoficoDev | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by invoice doc | FML-4693 | In Progress |  | SoficoDev | 
INC5811819 | Charmaine Odendaal | SI:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress |  |  | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | testing |  | 
INC5771003 | Dalita Tshabalala | JASPER: Please add exterior colour on the schedules | FML-4616 | In Progress | testing |  | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 | In Progress | testing |  | 2023/08/11
INC5757199 | Edith Jacobs | TPSC:Unable to use the renewal order to pay supplier invoices | FML-4601 | In Progress | testing |  | 
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress |  | SoficoDev | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress |  |  | 2023/09/21
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 | In Progress | testing |  | 2023/09/21
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5161027 | Nokuphiwe Saba | TPSC: Units Not Pulling Into Renewal | FML-4084 | In Progress | testing |  | 
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 | In Progress | testing |  | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | testing |  | 2023/07/17
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | testing |  | 2023/09/21
INC4604356 | Nicolene Potgieter | TPSC:Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeployment |  | 
INC4589948 | Edith Jacobs | TPSC: Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | testing |  | 
INC3675072 | Nevashin Govindasamy | Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | Done | testing | SoficoDev | 
INC5869972 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4802 | Done |  |  | 
INC5858315 | Vilieth Mackerdhooj | WE HAVE VEHICLES THAT HAVE BEEN DISPOSED BUT THEY HAVE NOT YET GENERATED INVOICES ON THE SYSTEM, THIS WAS DONE TWO DAYS PRIOR | FML-4768 | Done |  | SoficoDev | 
INC5712425 | Daniel Maans | DEPLOYED: New error on LTC and the same error appears on FV screen of 3 contracts all linked to Forklifts - 502164 / 5021363 / 5021362 | FML-4731 | Done |  | SoficoDev | 
INC5539751 | Daniel Maans | DC:Urgent attention. Original ticket INC4830000 closed but contracts still remain stuck on Miles preventing activation of Term & reload contracts. | FML-4460 | Done |  | SoficoDev | 
INC5392126 | Jan Nyiko Chuma | FICS: Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | Done | AdditionalInfoRequired |  | 
INC5149679 | Nokuphiwe Saba | Update Contract With New Version | FML-4060 | Done |  | SoficoDev | 

## Slide 41
Dashboard 25-Aug-2023

## Slide 42
Dashboard as at: 25-Aug-2023
Overall comment: We currently have a 27 open tickets in this space which the project team is steadily making progress on.
Tickets for BAU are sitting on 121 compared to previous week at 130 and steadily closing with increased oversight and guidance provided by Sofico.
Sprint 5 is open – the following is prioritized, direct credit/ debit etc. and as per prioritization more will be added and finalized by the end of the week.
Items Deployed into Production: None
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
178
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
121
BAU IT Incidents
27
M3 Incidents
30
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug | Week 9 25-Aug
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26 | 30
IT Tickets | 127 | 148 | 117 | 132 | 118 | 121
M3 | 52 | 54 | 51 | 27

## Slide 43
Dashboard as at: 25-Aug-2023
To Note:
Capacity
Pran is working closely with the team
Config & Dev team are putting in overtime to work on the issues
Productivity
Access to WesBank JIRA has been granted (16/08) – root cause,solution notes and impact analysis outcomes will be recorded on JIRA and Confluence

## Slide 44
Sprint 5
Dashboard as at: 25-Aug-2023
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC5943775 | Ntombi Zondi | Cost Centers not pulling on Fleet List and Billing | FML-4996 | To Do |  |  | 
INC5976928 | Johnnie Marais | Shoprite export to Macrocom incorrect fields use | FML-4986 | To Do |  |  | 
INC5841898 | Edith Jacobs | Duplicate invoices on suspense | FML-4975 | To Do |  |  | 
INC5952133 | Deneshan Pillay | SI:investigate billing items unable to generate invoice | FML-4966 | To Do |  |  | 
INC5952150 | Nkosinathi Mahlangu | Internal fleet list Report | FML-4942 | To Do |  |  | 
INC5943878 | Jolene Probert | Driver Names not pulling through on client fleet list. | FML-4932 | To Do |  |  | 
INC4947830 | Daniel Maans | DC:The finance team is forced to capture payment dates manually but the system caters for it to populate automatically but the systems sees Sunday as a working day | FML-4896 | To Do |  |  | 
INC5870444 | Daniel Maans | DC:ACB failure due to bank account reflecting additional zero` on the PI screen. On incomingcoststate 9table) it stores the accountnumber and not a link. | FML-4842 | To Do |  |  | 
INC5870167 | Edith Jacobs | DC:File creation failed | FML-4799 | To Do |  |  | 
INC5846873 | Carmen Abdrabu | DC: Payment File for 31/07/2023 failed | FML-4739 | To Do |  | SoficoDev | 
INC5804944 | Charmaine Odendaal | Please investigate why some Managed Maintenance invoices did not Consolidate - RCL (5000502) & Herotel | FML-4738 | To Do |  | SoficoDev | 
INC5801314 | Carmen Abdrabu | DC: Authorisations not pulling through to Miles | FML-4737 | To Do |  | SoficoDev | 
INC5789369 | Tinus Boshoff | JASPER: remittance showing duplicate order numbers when paying multiple orders on one purchase invoice | FML-4736 | To Do |  | SoficoDev | 
INC5731896 | Ranelle Reddy | CR:Incorrect Credit Risk amount - current exposure | FML-4732 | To Do |  | SoficoDev | 
INC5554389 | Deneshan Pillay | Credit notes included in consolidated tax invoice and should be removed | FML-4451 | To Do |  |  | 
INC5437754 | Charl Wheeler | Fleet List Reports from Miles take 1-2 hours to generate which was never the case. | FML-4423 | To Do |  |  | 
INC5255401 | Nokuphiwe Saba | SI:999. Shoprite Wake up billing caused by unknown event | FML-4209 | On Hold |  |  | 
INC5214680 | Kevin White | Fleet list for Shoprite not working | FML-4171 | On Hold |  |  | 
INC4798329 | Deneshan Pillay | DD:Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC4601017 | Deneshan Pillay | DD:BP customer debited multiple times for same invoice | FML-3634 | On Hold |  |  | 
INC4131418 | Nevashin Govindasamy | SI:Sales invoices not outstanding but cannot find credit related to the invoice | FML-3359 | On Hold |  |  | 
INC3723245 | Himesh Laloo | FLEET LIST: Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5354080 | Himesh Laloo | SI:1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | testing | Pran | 
INC5246330 | Nokuphiwe Saba | Imbalance between MILES and the ASSET REGISTER | FML-4200 | In Progress | testing | Pran | 
INC5971331 | Tinus Boshoff | Please restore my user role to - Finance Executive | FML-4995 | In Progress |  |  | 
INC5957920 | Nkosinathi Mahlangu | FLEET LIST:Internal fleet list on Prod Miles | FML-4954 | In Progress |  |  | 2023/08/18
INC5536353 | Jan Nyiko Chuma | The following vehicle KH58XZGP is on the Fleet list but not on the FA register, upon investigation it looks like OPL deal on Miles has no allocated values .The | FML-4895 | In Progress |  |  | 
INC5868100 | Deneshan Pillay | SI:Shoprite Contract 1000113653/002 duplicate billing | FML-4792 | In Progress |  | SoficoDev | 

## Slide 45
Dashboard as at: 25-Aug-2023
Sprint 5
INC5845045 | Liviwe Ngquseka | INV:The vehicle price between versions. Vehicle cost R189 011.72 but version 5 shows R387 907.72 | FML-4785 | In Progress |  | SoficoDev | 
INC5422060 | Kevin White | Shoprite Data not being sent to MacroComm | FML-4742 | In Progress |  |  | 
INC5485019 | Jan Nyiko Chuma | Miles auto accrual journal is not reversing | FML-4740 | In Progress |  | SoficoDev | 
INC5819554 | Deneshan Pillay | JASPER:Debtor statement not consolidating amount by invoice doc | FML-4693 | In Progress |  | SoficoDev | 
INC5811819 | Charmaine Odendaal | SI:Please investigate why Deals 5025463 & 5025473 for RCL FOODS CONSUMER (PTY)LTD (5000502) increased. | FML-4668 | In Progress |  |  | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | testing |  | 
INC5771003 | Dalita Tshabalala | JASPER: Please add exterior colour on the schedules | FML-4616 | In Progress | testing |  | 
INC5771640 | Edith Jacobs | TPSC: Tracker Renewal orders | FML-4615 | In Progress | testing |  | 2023/08/11
INC5757199 | Edith Jacobs | TPSC:Unable to use the renewal order to pay supplier invoices | FML-4601 | In Progress | testing |  | 
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress |  | SoficoDev | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress |  |  | 2023/09/21
INC5543463 | Edith Jacobs | TPSC: Renewal incomplete | FML-4464 | In Progress | testing |  | 2023/09/21
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5161027 | Nokuphiwe Saba | TPSC: Units Not Pulling Into Renewal | FML-4084 | In Progress | testing |  | 
INC5080431 | Jane Booi | TPSC:Renewal order is pulling out duplicate vehicles registration. | FML-3988 | In Progress | testing |  | 
INC4978013 | Nicolene Potgieter | TPSC:Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | testing |  | 2023/07/17
INC4705048 | Kiyan Naidoo | TPSC: Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | testing |  | 2023/09/21
INC4604356 | Nicolene Potgieter | TPSC:Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeployment |  | 
INC4589948 | Edith Jacobs | TPSC: Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | testing |  | 
INC3675072 | Nevashin Govindasamy | Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | Done | testing | SoficoDev | 
INC5869972 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4802 | Done |  |  | 
INC5858315 | Vilieth Mackerdhooj | WE HAVE VEHICLES THAT HAVE BEEN DISPOSED BUT THEY HAVE NOT YET GENERATED INVOICES ON THE SYSTEM, THIS WAS DONE TWO DAYS PRIOR | FML-4768 | Done |  | SoficoDev | 
INC5712425 | Daniel Maans | DEPLOYED: New error on LTC and the same error appears on FV screen of 3 contracts all linked to Forklifts - 502164 / 5021363 / 5021362 | FML-4731 | Done |  | SoficoDev | 
INC5539751 | Daniel Maans | DC:Urgent attention. Original ticket INC4830000 closed but contracts still remain stuck on Miles preventing activation of Term & reload contracts. | FML-4460 | Done |  | SoficoDev | 
INC5392126 | Jan Nyiko Chuma | FICS: Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | Done | AdditionalInfoRequired |  | 
INC5149679 | Nokuphiwe Saba | Update Contract With New Version | FML-4060 | Done |  | SoficoDev | 

## Slide 46
Dashboard 18-Aug-2023

## Slide 47
Dashboard as at: 18-Aug-2023
Overall comment: Currently there is an increase in overall open incidents due to a the M3 go live and code deployment. We currently have a 51 open tickets in this space which the project team is steadily making progress on.
Tickets for BAU are sitting on 118 compared to previous week at 132 and steadily closing with increased oversight and guidance provided by Sofico.
Sprint 5 is open – the following is prioritized, direct credit/ debit etc. and as per prioritization more will be added and finalized by the end of the week.
Talk about outstanding closure from M3, housekeeping… working on the sprints, hence detailed ticktets not included.
Items Deployed into Production: 9
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
195
Total Open Incidents
Other: includes application support, as well as tasks/ admin related manual BAU items e.g. uploading of Odo reports
118
BAU IT Incidents
51
M3 Incidents
26
App Supp/ Other
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug | Week 8 18-Aug
Other | 153 | 145 | 24 | 31 | 40 | 23 | 26
IT Tickets | 127 | 148 | 117 | 132 | 118
M3 | 52 | 54 | 51
Dashboard not sent

## Slide 48
Dashboard as at: 18-Aug-2023
Items Deployed into Production:
Deployed |  |  | Requester
17-Aug | INC5439614 | FML-4493 Closing of All UD Clients | Charmaine Odendaal
 | INC5943158 | FML-4912 Activation type is greyed out | Dalita Tshabalala
 | INC5231063 | FML-4188 Certrack: Bulk licence upload. Changes to the selection ID to generate invoices | Nicolene Potgieter
 | INC5850707 | FML-4819 UNABLE TO APPROVE TRANSPORT ORDERS ON MILES - APPROVE ICON ID NOT THERE | Rebone Mokgoshing
 | INC5852627 | FML-4801 Code deployment -Please re-instate the post Sundry Transfer to all Finance Roles | Tinus Boshoff
 | INC5783782 | FML-4634 MILES FUNCTION NOT AVAILABLE ANYMORE - PICTURE INCLUDED | Vilieth Mackerdhooj
 | INC5565171 | FML-4537 HPJ543FS - UNABLE TO TERM VEHICLE | Vilieth Mackerdhooj
 | INC5147215 | FML-4190 The status on the screen should be "POSTED" as indicated on the blocker message. | Daniel Maans
 | INC5554391 | FML-4450 The duplicate credit balances on invoices in the customer statements from history | Deneshan Pillay
Dashboard not sent

## Slide 49
Dashboard as at: 18-Aug-2023
To Note:
Capacity
3rd Sofico team member has joined
Pran is working closely with the team
Config & Dev team are putting in overtime to work on the issues
Productivity
Access to WesBank JIRA has been granted (16/08) – solution notes and impact analysis outcomes will be recorded on JIRA and Confluence
Dashboard not sent

## Slide 50
Next Sprint (TBC)
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC4798329 | Deneshan Pillay | Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | AdditionalInfoRequired |  | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress | AdditionalInfoRequired | SoficoDev | 
INC5392126 | Jan Nyiko Chuma | Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | In Progress | AdditionalInfoRequired |  | 
INC5565171 | Vilieth Mackerdhooj | HPJ543FS - UNABLE TO TERM VEHICLE | FML-4537 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5342892 | Vilieth Mackerdhooj | FT32FKGP - UNABLE TO REVERSE VEHICLE SALE | FML-4522 | In Progress | development |  | 
INC5564188 | Vilieth Mackerdhooj | CF182684 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4448 | In Progress | development |  | 
INC5259861 | Nokuphiwe Saba | Miles to FICS balancing | FML-4218 | In Progress | development |  | 2023/07/17
INC4798287 | Deneshan Pillay | Change to debit order payment reference. #MayasList | FML-3774 | In Progress | development |  | 
INC3723245 | Himesh Laloo | Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5659327 | Nicolene Potgieter | INC5228951 to update book values was taken to prod yesterday. Please see vehicles that did not update. | FML-4542 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC5572530 | Daniel Maans | Impact on M3 migration: The MG make is duplicated under the NAME field and even though its 2 ID`s its reading the name. Please align the name to the reference. | FML-4478 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC5189949 | Charl Wheeler | Customer Herotel: External and Internal Fleet List Reports differ with regards to vehicle count. | FML-4442 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/04
INC5459097 | Daniel Maans | 2 Contracts suspended due to issue caused for the late billing run on the 23th. Please investigate and set contracts for full billing. LTC 5025011 & LTC 5024593 | FML-4380 | In Progress | ReadyForDeploymentâ€™ |  | 2023/06/02
INC5196309 |  | Error when pulling a Settlement Quote | FML-4138 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC4705048 | Kiyan Naidoo | Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/04
INC4604356 | Nicolene Potgieter | Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeploymentâ€™ |  | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | In Progress | testing | SoficoDev | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | testing |  | 
INC5771003 | Dalita Tshabalala | Please add exterior colour on the schedules | FML-4616 | In Progress | testing |  | 
INC5058715 | Deneshan Pillay | CLONE - Financial AR role to have the added function of RelObject | FML-4582 | In Progress | testing |  | 2023/07/17
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress | testing |  | 
INC5439614 | Charmaine Odendaal | Closing of All UD Clients | FML-4493 | In Progress | testing |  | 
INC5554391 | Deneshan Pillay | The duplicate credit balances on invoices in the customer statements from history | FML-4450 | In Progress | testing |  | 
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5354080 | Himesh Laloo | 1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | testing |  | 
INC4978013 | Nicolene Potgieter | Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | testing |  | 2023/07/17
INC4589948 | Edith Jacobs | Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | testing |  | 
Dashboard as at: 11-Aug-2023
Dashboard not sent

## Slide 51
INC3675072 | Nevashin Govindasamy | Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
INC4824892 | Precious Douglas | Miles calculates interest incorrectly on some of the deals on Stowe. #MayasList | FML-4355 | Done |  | SoficoDev | 
INC5753421 | Daniel Maans | Code deployment brought in Changes that impacts the Procurement_Admin role. For now the access needs to be restored until the RT46 roles are enabled. | FML-4590 | Done |  |  | 
INC5601052 | Shylet Dube | UNABLE TO DISPOSE - FV92PBGP | FML-4500 | Done |  | SoficoDev | 
INC5565099 | Vilieth Mackerdhooj | CA213815 - UNABLE TO SELL/DISPOSE VEHICLE. ERROR BID HAS TO BE CONFIRMED | FML-4482 | Done |  | SoficoDev | 
INC5564832 | Vilieth Mackerdhooj | HZ43LTGP / HT90VDGP - UNABLE TO DISPOSE VEHICLE VIA SALES LIST | FML-4481 | Done |  |  | 
INC5564233 | Vilieth Mackerdhooj | CF75172 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4447 | Done |  | SoficoDev | 
INC5202536 | Tanja Steyn | Lookup table access control restriction | FML-4420 | Done |  |  | 
INC5056870 | Nokuphiwe Saba | Credit Notes On Consolidated Tax Invoice #MayasList (SDWBSA-352) | FML-3972 | Done |  |  | 2023/07/17
INC5721401 | Nkosinathi Mahlangu | Load the new roles for Prod Miles | FML-4577 | Done |  |  | 2023/07/14
INC5660941 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4559 | Done |  |  | 2023/08/04
INC5286750 | Deneshan Pillay | Credit note document cancel error | FML-4597 | Done |  | SoficoDev | 
INC5000567 | Daniel Maans | Cannot deliver contracts. | FML-4562 | Done |  | SoficoDev | 
INC5635573 | Charmaine Odendaal | Confirmation of Statements issued after June 2023 billing run on 20th June 2023 | FML-4525 | Done |  | SoficoDev | 
INC4869149 | Vilieth Mackerdhooj | AN INVOICE WAS RAISED TO A CLIENT BUT WAS THEN CALNCELLED BY AN UNKNOWN PERSON - NU154421 | FML-3843 | Done |  | SoficoDev | 
INC5740343 | Charmaine Odendaal | Move the debit order file for the 15th July 2023 to the 17th July 2023 | FML-4585 | Done |  |  | 
INC5638625 | Vilieth Mackerdhooj | ND831549 - PICK N PAY - UNABLE TO DISPOSE VEHICLE | FML-4520 | Done |  |  | 
INC5572322 | Jeannette Swartz | Migrated internal invoices still have outstanding balances | FML-4475 | Done |  |  | 2023/07/17
INC5007347 | Deneshan Pillay | Roadside assistance double charge to customers | FML-3969 | Done |  |  | 
INC5786831 | Sibusiso Ndaba | Generate consolidated invoices | FML-4636 | Done |  |  | 
INC5788567 | Sibusiso Ndaba | Generate consolidated invoice job failure | FML-4635 | Done |  |  | 
INC5783782 | Vilieth Mackerdhooj | MILES FUNCTION NOT AVAILABLE ANYMORE - PICTURE INCLUDED | FML-4634 | Done |  |  | 
INC5786831 | Sibusiso Ndaba | Weblogic- Generate consolidated invoice - Charge back MM Monthly job failed | FML-4629 | Done |  |  | 
INC5766598 | Tinus Boshoff | Please add back the Supplier name and code on Browse General Ledger selection? | FML-4603 | Done |  |  | 
INC5302045 | Nkosinathi Mahlangu | Bulk job failing ID (500363) | FML-4598 | Done |  |  | 
INC5767357 | Sibusiso Ndaba | Debit Order export job failure | FML-4595 | Done |  |  | 2023/07/18
INC5754551 | Rebone Mokgoshing | UNABLE TO SAVE AND TERMINATE VEHICLES | FML-4591 | Done |  |  | 
INC5753487 | Edith Jacobs | Buttons missing on the renewal | FML-4588 | Done |  |  | 
INC5751730 | Tinus Boshoff | Please correct user Access to myself for selection - "Browse General Ledger" | FML-4587 | Done |  |  | 
INC5578352 | Edith Jacobs | Miles is excepting duplicate invoice number for the same supplier | FML-4483 | Done |  |  | 
INC5543206 | Edith Jacobs | Cannot validate | FML-4463 | Done |  |  | 
INC5539127 | Charmaine Odendaal | Cancel Debit Order for 8th June 2023 | FML-4461 | Done |  |  | 
INC5534448 | Charmaine Odendaal | Debit order file failed 7 June 2023 | FML-4458 | Done |  |  | 
INC5519978 | Charmaine Odendaal | Cancel Debit order file for 5th June 2023 | FML-4457 | Done |  |  | 
INC5562744 | Deneshan Pillay | June bill pre-run and pre-checks | FML-4446 | Done |  |  | 
INC5282977 | Tinus Boshoff | Auto generation of VAPS accrual reversals stopped in Nov Dec 2023 | FML-4249 | Done |  |  | 
Dashboard as at: 11-Aug-2023
Next Sprint (TBC)
Dashboard not sent

## Slide 52
Dashboard 11-Aug-2023

## Slide 53
Dashboard as at: 11-Aug-2023
Overall comment: Currently there is an increase in overall open incidents due to a the M3 go live and code deployment. We currently have a 54 open tickets in this space which the project team is steadily making progress on.
Tickets for BAU are sitting on 132 and steadily closing with increased oversight and guidance provided by Sofico.
Items Deployed into Production: 12 items deployed to production for BAU between 8 – 11 Aug. These fixes largely addressed issues pertaining to renewal orders, as well as 2 finance items to do with comments and having the incorrect return email address for remittance.
Improvements: An approach is being adopted to group all issues in a similar domain, and focusing the team’s delivery, as well housekeeping to ensure tickets are closed. Daily requirements gathering sessions have been setup, to address the large number of tickets still requiring business input to clarify requirements and reproduction steps. The result of this improvement will be seen in the next dashboard. Granular tracking status has been added, these will be shown graphically at the next dashboard update.
Note: Any new enhancements/ refinements required to follow the Work Request process
No longer tracking Sprint 1 & 2 as they are closed (to review please refer to the dashboard sent 14th Jul).
212
Total Open Incidents
132
BAU IT Incidents
54
M3 Incidents
Other: includes tasks/ admin related manual BAU items e.g. uploading of Odo reports
Chart: Open Incidents
| Week 1 30-Jun | Week 2 7-Jul | Week 3 14-Jul | Week 4 21-Jul | Week 5 28-Jul | Week 6 4-Aug | Week 7 11-Aug
Other | 153 | 145 | 24 | 31 | 40 | 23
IT Tickets | 127 | 148 | 117 | 132
M3 | 52 | 54

## Slide 54
Dashboard as at: 11-Aug-2023
Items Deployed into Production:
Deployed |  |  | Requester
11-Aug | INC5439614 | FML-4493 Closing of All UD Clients | Charmaine Odendaal
 | INC5565171 | FML-4537 HPJ543FS - UNABLE TO TERM VEHICLE | Vilieth Mackerdhooj
 | INC5783782 | FML-4634 MILES FUNCTION NOT AVAILABLE ANYMORE - PICTURE INCLUDED | Vilieth Mackerdhooj
 | INC5852627 | FML-4801 Code deployment -Please re-instate the post Sundry Transfer to all Finance Roles | Tinus Boshoff
 | INC5850707 | FML-4819 UNABLE TO APPROVE TRANSPORT ORDERS - APPROVE ICON ID NOT THERE | Rebone Mokgoshing
 | INC5231063 | FML-4188 Please see attached. Terminated vehicles must be included for selection ID 500548 | Nicolene Potgieter
 | INC5943158 | FML-4912 Activation type is greyed out | Dalita Tshabalala
 | INC5909909 | FML-4870 Oneils Renewal is also not pulling on miles | Mama, Awonke

## Slide 55
Dashboard as at: 11-Aug-2023
To Note:
Capacity
3rd Sofico team member has joined
Pran is working closely with the team
Config & Dev team are putting in overtime to work on the issues
Productivity
Access to WesBank JIRA has been granted (16/08) – solution notes and impact analysis outcomes will be recorded on JIRA and Confluence

## Slide 56
Next Sprint (TBC)
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Labels | Due Date
INC4798329 | Deneshan Pillay | Change of formula that populates debit order file | FML-3773 | On Hold | ChangeRequest |  | 2023/07/17
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress | AdditionalInfoRequired |  | 
INC5621108 | Michael Mako | SU ACC SALES COSTS job still not running | FML-4546 | In Progress | AdditionalInfoRequired | SoficoDev | 
INC5392126 | Jan Nyiko Chuma | Vehicle purchase invoices from Miles did not interface to FICS | FML-4334 | In Progress | AdditionalInfoRequired |  | 
INC5565171 | Vilieth Mackerdhooj | HPJ543FS - UNABLE TO TERM VEHICLE | FML-4537 | In Progress | development |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress | development | SoficoDev | 
INC5342892 | Vilieth Mackerdhooj | FT32FKGP - UNABLE TO REVERSE VEHICLE SALE | FML-4522 | In Progress | development |  | 
INC5564188 | Vilieth Mackerdhooj | CF182684 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4448 | In Progress | development |  | 
INC5259861 | Nokuphiwe Saba | Miles to FICS balancing | FML-4218 | In Progress | development |  | 2023/07/17
INC4798287 | Deneshan Pillay | Change to debit order payment reference. #MayasList | FML-3774 | In Progress | development |  | 
INC3723245 | Himesh Laloo | Change Request - Please Reopen INC2617513 | FML-3328 | In Progress | development |  | 
INC5659327 | Nicolene Potgieter | INC5228951 to update book values was taken to prod yesterday. Please see vehicles that did not update. | FML-4542 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC5572530 | Daniel Maans | Impact on M3 migration: The MG make is duplicated under the NAME field and even though its 2 ID`s its reading the name. Please align the name to the reference. | FML-4478 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC5189949 | Charl Wheeler | Customer Herotel: External and Internal Fleet List Reports differ with regards to vehicle count. | FML-4442 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/04
INC5459097 | Daniel Maans | 2 Contracts suspended due to issue caused for the late billing run on the 23th. Please investigate and set contracts for full billing. LTC 5025011 & LTC 5024593 | FML-4380 | In Progress | ReadyForDeploymentâ€™ |  | 2023/06/02
INC5196309 |  | Error when pulling a Settlement Quote | FML-4138 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/11
INC4705048 | Kiyan Naidoo | Vehicle registrations not pulling into Renewal Orders | FML-3725 | In Progress | ReadyForDeploymentâ€™ |  | 2023/08/04
INC4604356 | Nicolene Potgieter | Correction Of Licence Regions in the Database | FML-3639 | In Progress | ReadyForDeploymentâ€™ |  | 
INC5089928 | Daniel Maans | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role | FML-4216 | In Progress | testing | SoficoDev | 
INC5217546 | Mahlatse Gwangwa | UNABLE TO MODIFY CONTRACT NO. 1000120519 | FML-4638 | In Progress | testing |  | 
INC5771003 | Dalita Tshabalala | Please add exterior colour on the schedules | FML-4616 | In Progress | testing |  | 
INC5058715 | Deneshan Pillay | CLONE - Financial AR role to have the added function of RelObject | FML-4582 | In Progress | testing |  | 2023/07/17
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress | testing |  | 
INC5439614 | Charmaine Odendaal | Closing of All UD Clients | FML-4493 | In Progress | testing |  | 
INC5554391 | Deneshan Pillay | The duplicate credit balances on invoices in the customer statements from history | FML-4450 | In Progress | testing |  | 
INC5540475 | Klyne Poliah | Shoprite Checkers Miles Cost Centres Duplicated | FML-4443 | In Progress | testing |  | 
INC5354080 | Himesh Laloo | 1 (May FML Ops Manco). Prime Interest Rate Not Updating on Certain Deals | FML-4313 | In Progress | testing |  | 
INC4978013 | Nicolene Potgieter | Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | testing |  | 2023/07/17
INC4589948 | Edith Jacobs | Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress | testing |  | 
Dashboard as at: 11-Aug-2023

## Slide 57
INC3675072 | Nevashin Govindasamy | Invoices after bill run are only consolidated in the following month | FML-3027 | In Progress | testing |  | 
INC4824892 | Precious Douglas | Miles calculates interest incorrectly on some of the deals on Stowe. #MayasList | FML-4355 | Done |  | SoficoDev | 
INC5753421 | Daniel Maans | Code deployment brought in Changes that impacts the Procurement_Admin role. For now the access needs to be restored until the RT46 roles are enabled. | FML-4590 | Done |  |  | 
INC5601052 | Shylet Dube | UNABLE TO DISPOSE - FV92PBGP | FML-4500 | Done |  | SoficoDev | 
INC5565099 | Vilieth Mackerdhooj | CA213815 - UNABLE TO SELL/DISPOSE VEHICLE. ERROR BID HAS TO BE CONFIRMED | FML-4482 | Done |  | SoficoDev | 
INC5564832 | Vilieth Mackerdhooj | HZ43LTGP / HT90VDGP - UNABLE TO DISPOSE VEHICLE VIA SALES LIST | FML-4481 | Done |  |  | 
INC5564233 | Vilieth Mackerdhooj | CF75172 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4447 | Done |  | SoficoDev | 
INC5202536 | Tanja Steyn | Lookup table access control restriction | FML-4420 | Done |  |  | 
INC5056870 | Nokuphiwe Saba | Credit Notes On Consolidated Tax Invoice #MayasList (SDWBSA-352) | FML-3972 | Done |  |  | 2023/07/17
INC5721401 | Nkosinathi Mahlangu | Load the new roles for Prod Miles | FML-4577 | Done |  |  | 2023/07/14
INC5660941 | Liviwe Ngquseka | Forklifts loaded in hours but mileage was captured in kms | FML-4559 | Done |  |  | 2023/08/04
INC5286750 | Deneshan Pillay | Credit note document cancel error | FML-4597 | Done |  | SoficoDev | 
INC5000567 | Daniel Maans | Cannot deliver contracts. | FML-4562 | Done |  | SoficoDev | 
INC5635573 | Charmaine Odendaal | Confirmation of Statements issued after June 2023 billing run on 20th June 2023 | FML-4525 | Done |  | SoficoDev | 
INC4869149 | Vilieth Mackerdhooj | AN INVOICE WAS RAISED TO A CLIENT BUT WAS THEN CALNCELLED BY AN UNKNOWN PERSON - NU154421 | FML-3843 | Done |  | SoficoDev | 
INC5740343 | Charmaine Odendaal | Move the debit order file for the 15th July 2023 to the 17th July 2023 | FML-4585 | Done |  |  | 
INC5638625 | Vilieth Mackerdhooj | ND831549 - PICK N PAY - UNABLE TO DISPOSE VEHICLE | FML-4520 | Done |  |  | 
INC5572322 | Jeannette Swartz | Migrated internal invoices still have outstanding balances | FML-4475 | Done |  |  | 2023/07/17
INC5007347 | Deneshan Pillay | Roadside assistance double charge to customers | FML-3969 | Done |  |  | 
INC5786831 | Sibusiso Ndaba | Generate consolidated invoices | FML-4636 | Done |  |  | 
INC5788567 | Sibusiso Ndaba | Generate consolidated invoice job failure | FML-4635 | Done |  |  | 
INC5783782 | Vilieth Mackerdhooj | MILES FUNCTION NOT AVAILABLE ANYMORE - PICTURE INCLUDED | FML-4634 | Done |  |  | 
INC5786831 | Sibusiso Ndaba | Weblogic- Generate consolidated invoice - Charge back MM Monthly job failed | FML-4629 | Done |  |  | 
INC5766598 | Tinus Boshoff | Please add back the Supplier name and code on Browse General Ledger selection? | FML-4603 | Done |  |  | 
INC5302045 | Nkosinathi Mahlangu | Bulk job failing ID (500363) | FML-4598 | Done |  |  | 
INC5767357 | Sibusiso Ndaba | Debit Order export job failure | FML-4595 | Done |  |  | 2023/07/18
INC5754551 | Rebone Mokgoshing | UNABLE TO SAVE AND TERMINATE VEHICLES | FML-4591 | Done |  |  | 
INC5753487 | Edith Jacobs | Buttons missing on the renewal | FML-4588 | Done |  |  | 
INC5751730 | Tinus Boshoff | Please correct user Access to myself for selection - "Browse General Ledger" | FML-4587 | Done |  |  | 
INC5578352 | Edith Jacobs | Miles is excepting duplicate invoice number for the same supplier | FML-4483 | Done |  |  | 
INC5543206 | Edith Jacobs | Cannot validate | FML-4463 | Done |  |  | 
INC5539127 | Charmaine Odendaal | Cancel Debit Order for 8th June 2023 | FML-4461 | Done |  |  | 
INC5534448 | Charmaine Odendaal | Debit order file failed 7 June 2023 | FML-4458 | Done |  |  | 
INC5519978 | Charmaine Odendaal | Cancel Debit order file for 5th June 2023 | FML-4457 | Done |  |  | 
INC5562744 | Deneshan Pillay | June bill pre-run and pre-checks | FML-4446 | Done |  |  | 
INC5282977 | Tinus Boshoff | Auto generation of VAPS accrual reversals stopped in Nov Dec 2023 | FML-4249 | Done |  |  | 
Dashboard as at: 11-Aug-2023
Next Sprint (TBC)

## Slide 58
Dashboard 4-Aug-2023

## Slide 59
Dashboard as at: 04-Aug-2023
Improvements:
Overall comment: Currently there is an increase in incidents due to a the M3 go live and code deployment.
We currently have a 52 open tickets in this space which the project team is steadily making progress on.
Critical Items Deployed:
 |  | Requester
INC5052989 | FML-3971 Able to load and approve a work order on an OPL contract with no Maintenace contract | Travis Padachy
INC2826932 | FML-4554/ FML-3190 Need to add a button for Activation type | Genevieve Martin
INC4124561 | FML-3356 Generic orders to pay suppliers. Vehicle sales expenses categories result in error messages | Nicolene Potgieter
Chart: Incidents
| 45107 | 45114 | 45121 | 45122 | 45123
All | 153 | 145 | 24
IT Tickets | 127
Note:
209
Open Incidents
117
BAU IT Incidents
52
M3 Incidents

## Slide 60
Dashboard 21-Jul-2023

## Slide 61
Dashboard as at: 21-Jul-2023
Improvements:
Overall comment: There has been an increase of 14 open incidents due to permissions/functionality not available on users roles after code deployment over the weekend 15th July 2023
Critical Items Deployed:
179
Open Incidents
148
Incidents allocated to IT
Note:
Chart: Open Incidents
| 45107 | 45114 | 45121 | 45128
All | 153 | 145 | 24 | 31
IT Tickets | 127 | 148
Dashboard not sent

## Slide 62
Dashboard sent 14-Jul-2023

## Slide 63
Dashboard as at: 14-Jul-2023
Improvements:
Target date for deployment has been included (only for Sprint 1 items), however these were set prior to M3 deployment date change and hence needs to be revised.
Phase/ Refined status has been introduced to track where the item is in the development lifecycle
Focus on Incident allocated to IT, going forward the tracking of issues will be against the tickets requiring IT intervention, those excluded are typically access related, and user training/ guidance
Sofico resource indicated
Overall comment: 3 critical items approved by CAB/eCAB to be deployed to production during M3 and Miles Stability Freeze. Training issue closed (1 registration linked to 2 contracts). Rest of the items closed was due to a clean up exercise (items closed on JIRA items but not auto-closed on Service Now), although there is movement over the last 3 weeks the overall ticket count has remained around 150.
Critical Items Deployed:
 |  | Requester
INC5052989 | FML-3971 Able to load and approve a work order on an OPL contract with no Maintenace contract | Travis Padachy
INC2826932 | FML-4554/ FML-3190 Need to add a button for Activation type | Genevieve Martin
INC4124561 | FML-3356 Generic orders to pay suppliers. Vehicle sales expenses categories result in error messages | Nicolene Potgieter
151
Open Incidents
127
Incidents allocated to IT
Chart: Incidents
| 45107 | 45114 | 45121 | 45122 | 45123
All | 153 | 145 | 24
IT Tickets | 127
Note: Although you will see good traction on fixes, delivery dates are highly dependent on agreeing a deployment model which can incorporate the delivery of both post M3 fixes as well as items from this backlog. This must be carefully planned, as to avoid re-applying change to align with the production base and re-test as a result. Key factors are to ensure that we implement with the highest level of quality to minimize defects experienced in production.

## Slide 64
Dashboard as at: 14-Jul-2023
FML Sprint 2: 03-July-2023 (2 week sprint)
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Due Date
INC5342892 | Vilieth Mackerdhooj | FT32FKGP - UNABLE TO REVERSE VEHICLE SALE | FML-4522 | To Do |  | 
INC5638625 | Vilieth Mackerdhooj | ND831549 - PICK N PAY - UNABLE TO DISPOSE VEHICLE | FML-4520 | To Do |  | 
INC5565171 | Vilieth Mackerdhooj | HPJ543FS - UNABLE TO TERM VEHICLE | FML-4537 | To Do |  | 
INC5564188 | Vilieth Mackerdhooj | CF182684 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4448 | To Do |  | 
INC5439614 | Charmaine Odendaal | Closing of All UD Clients | FML-4493 | In Progress | testing | 
INC5644699 | Deneshan Pillay | Require the ability to generate an Early Settlement letter with all the correct values | FML-4574 | In Progress |  | 
INC5641240 | Daniel Maans | Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s | FML-4530 | In Progress |  | 
INC5638408 | Himesh Laloo | Miles Selection 501613 is displaying a fluctuating quantity of Book Values and differing values on different days | FML-4523 | In Progress |  | 
INC5565099 | Vilieth Mackerdhooj | CA213815 - UNABLE TO SELL/DISPOSE VEHICLE. ERROR BID HAS TO BE CONFIRMED | FML-4482 | In Progress |  | 
INC5147215 | Daniel Maans | 2 x PI numbers that is on the incorrect status and might require a script to correct. Please investigate PI#PAA23/101615 & PI#23/100368 | FML-4190 | In Progress |  | 
INC4589948 | Edith Jacobs | Certrack: Telematics Renewal Orders not generating for CarTrack and CTrack Fleet) | FML-3625 | In Progress |  | 
INC5601052 | Shylet Dube | UNABLE TO DISPOSE - FV92PBGP | FML-4500 | In Progress |  | 
INC5564832 | Vilieth Mackerdhooj | HZ43LTGP / HT90VDGP - UNABLE TO DISPOSE VEHICLE VIA SALES LIST | FML-4481 | In Progress |  | 
INC5564233 | Vilieth Mackerdhooj | CF75172 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | FML-4447 | In Progress |  | 
INC5459097 | Daniel Maans | 2 Contracts suspended due to issue caused for the late billing run on the 23th. Please investigate and set contracts for full billing. LTC 5025011 & LTC 5024593 | FML-4380 | In Progress |  | 02 June 2023
INC5592169 | Charmaine Odendaal | Cancel Debit order file for 19th June 2023 | FML-4495 | Done |  | 
INC5565021 | Vilieth Mackerdhooj | HX37DBGP - UNABLE TO TERM VEHICLE - ERROR READS PARTIAL TERM EXISTS | FML-4536 | Done |  | 
INC5564070 | Vilieth Mackerdhooj | FL39NFGP - UNABLE TO SAVE A BID ONTO THE VEHICLE BEFORE SELLING VIA THE SALES LIST | FML-4449 | Done |  | 
INC5534571 | Rebone Mokgoshing | unable to dispose vehicle - HW89YRGP | FML-4459 | Done |  | 
INC5487770 | Shylet Dube | UNABLE TO TERM | FML-4453 | Done |  | 
INC5484486 | Tinus Boshoff | Please grant me access on the Dev Environment to be able to build a selection | FML-4410 | Done |  | 
INC5338712 | Deneshan Pillay | Cancel Debit order run for 8th of the month | FML-4301 | Done |  | 
INC5293588 | Jacob Nkau | unable to log into miles | FML-4258 | Done |  | 
INC5282528 | Vilieth Mackerdhooj | FZ96MGGP / JSJ449MP - UNABLE TO DISPOSE VEHICLES | FML-4539 | Done |  | 
INC5211476 | Nokuphiwe Saba | Bank Recons 06 April 2023 | FML-4151 | Done |  | 
INC5118125 | Motshabi Nale | Miles | FML-4008 | Done |  | 
INC4987001 | Deneshan Pillay | Miles Performance issue | FML-3932 | Done |  | 
INC4972162 | Travis Padachy | Miles hanging/lagging on work order screen - Unable to save on work order | FML-3918 | Done |  | 
INC4968054 | Michael Mako | FICS file for 20/02/2023 unsuccessful | FML-3914 | Done |  | 
INC4900392 | Jane Booi | Request to automate the processing of RMT purchase invoices | FML-3857 | Done |  | 
INC4894701 | Rebone Mokgoshing | UNABLE TO DISPOSE VEHICLE | FML-4371 | Done |  | 
INC4863621 | Himesh Laloo | Please Disable the "Extend Contract (Informal)" Option for the Entire Business Except for Risk & Pricing Users | FML-3844 | Done |  | 
INC3745266 | Travis Padachy | service interval blocker | FML-3065 | Done |  | 

## Slide 65
Dashboard as at: 14-Jul-2023
FML Sprint 1: 26-Jun-2023 (1 week sprint)
Overall comment: The status of the tickets are refined including development, testing and ready for deployment. Target dates have been included which need to be revisited.
9 Done, 9 In Progress, 1 On Hold
Prev Update 30-Jun: 4 Done, 15 In Progress
Custom field (SN ID) | Custom field (SN Requester) | Summary | Issue key | Status | Labels | Due Date
INC4329056 | Himesh Laloo | Miles to FICS balancing | FML-4218 | In Progress | development | 17 July 2023
INC2326096 | Yuvir Nursoo | Change of formula that populates debit order file | FML-3773 | In Progress | development | 17 July 2023
INC4798329 | Deneshan Pillay | Migrated internal invoices still have outstanding balances | FML-4475 | In Progress | testing | 17 July 2023
INC4124561 | Nicolene Potgieter | Certrack: Bulk licence upload. Changes to the selection ID to generate invoices | FML-4188 | In Progress | testing | 17 July 2023
INC3258789 | Dirk Cronje | Error when pulling a settlement quote | FML-4138 | In Progress | testing | 17 July 2023
INC4978013 | Nicolene Potgieter | Impact on M3 migration: The MG make is duplicated under the NAME field and even though its 2 ID`s its reading the name. Please align the name to the reference. | FML-4478 | In Progress | Ready to Deploy | 17 July 2023
 |  | Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | FML-3947 | In Progress | Ready to Deploy | 17 July 2023
INC5572322 | Jeannette Swartz | Financial AR role to have the added function of RelObject | FML-3977 | In Progress | Ready to Deploy | 17 July 2023
 |  | Credit Notes On Consolidated Tax Invoice #MayasList | FML-3972 | In Progress | M3 | 17 July 2023
 |  | Miles 2022.2 Upgrade and M3 Functionality (Everest UAT) | FML-4386 | On Hold | M3-IT | 02 June 2023
INC5231063 | Nicolene Potgieter | CLONE - Errors in asset register | FML-3125 | Done | MR09Jun2023 | 09 June 2023
INC5572530 | Daniel Maans | Miles Audit finding | FML-4469 | Done |  | 
INC5565439 | Tshililo Maphaha | Able to load and approve a work order on an OPL contract with no Maintenace contract | FML-3971 | Done |  | 05 July 2023
 |  | 12 (May FML Ops Manco). Restructure Activated But Miles Reverted to Another Contract Version #MayasList INC4869505 | FML-3483 | Done |  | 
INC5259861 | Nokuphiwe Saba | Generic orders to pay suppliers. Vehicle sales expenses categories result in error messages | FML-3356 | Done |  | 
INC5196309 |  | Set the default value and the current value to 900 000 on the Miles Performance Environment | FML-2535 | Done |  | 09 February 2022
INC5058715 | Deneshan Pillay | Miles Logs | FML-2246 | Done |  | 
INC5056870 | Nokuphiwe Saba | Work order - tyre quantity changes after validating work order | FML-1739 | Done |  | 
INC5052989 | Travis Padachy | Remittance Spooling | FML-131 | Done |  | 

## Slide 66
Dashboard as at: 14-Jul-2023
To Note:
Capacity
1 x Sofico (Ravi) resource was on annual leave from 7th Jul to 17th Jul
Config & Dev team are putting in overtime to work on the issues
FirstJob Grad is no longer with the FML IT Config & Dev Team. Her contribution to the team will be taken on by other team members, although the impact is small, it is notable
Productivity
Access to WesBank ServiceNow/ JIRA in progress – quick access to information, and tracked communication to user when done on the tool

## Slide 67
Dashboard sent 7-Jul-2023

## Slide 68
Dashboard as at: 7-Jul-2023
Overall comment: Movement from 153 down to 145 open incidents. 3 critical items approved to be deployed to production during M3 and Miles Stability Freeze. Training issue closed (1 registration linked to 2 contracts). Rest of the items closed was due to a clean up exercise (items closed on JIRA items but not auto-closed on Service Now).
Improvements:
Target date for deployment has been included (only for Sprint 1 items), however these were set prior to M3 deployment date change and hence needs to be revised.
Phase/ Refined status has been introduced to track where the item is in the development lifecycle
Critical Items Deployed:
 |  | Requester
INC5052989 | FML-3971 Able to load and approve a work order on an OPL contract with no Maintenace contract | Travis Padachy
INC2826932 | FML-4554/ FML-3190 Need to add a button for Activation type | Genevieve Martin
INC4124561 | FML-3356 Generic orders to pay suppliers. Vehicle sales expenses categories result in error messages | Nicolene Potgieter
145
Open Incidents
Not sent in time

## Slide 69
Dashboard sent 30-June-2023

## Slide 70
153
Open Incidents
Dashboard as at: 30-Jun-2023
Allocated to Sofico
INCIDENT | JIRA | DESCRIPTION
INC5147215 |  | 2 x PI numbers that is on the incorrect status and might require a script to correct. Please investigate PI#PAA23/101615 & PI#23/100368
INC5638408 |  | book value changing each time selection is run
INC5089928 |  | Blocker- Ops and Finance Risk - All operations Roles on Miles must not have access to Approve payments. Please remove or block access for this on the below role
INC5565099 |  | CA213815 - UNABLE TO SELL/DISPOSE VEHICLE. ERROR BID HAS TO BE CONFIRMED
INC5564918 |  | HT90VFGP - UNABLE TO DISPOSE VEHICLE, BID NEEDS TO BE CONFIRMED
INC5564233 |  | CF75172 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL
INC4589948 |  | Renewal Orders not generating, telematics issue
INC5641240 | FML-4530 | (Audit risk: All order templates must be updated to aligned to the latest Procurement policy and the link to take the suppliers to the FRG T`s & C`s)
INC5412732 | FML-4538 | Certrack upload file - if there are multiple deal numbers then the vehicles do not update with the certrack information ie. OPL plus Mm deal
INC5621108 | FML-4546 | SU ACC SALES COSTS job still not running
INC5638408 |  | Deals & Capital Balances Missing From Selection 501613

## Slide 71
Dashboard as at: 30-Jun-2023
FML Sprint 2: 03-July-2023
Custom field (SN ID) | Custom field (SN Requester) | Issue key | Summary | Status
INC5282528 | Vilieth Mackerdhooj | FML-4539 | FZ96MGGP / JSJ449MP - UNABLE TO DISPOSE VEHICLES | Done
INC5565171 | Vilieth Mackerdhooj | FML-4537 | HPJ543FS - UNABLE TO TERM VEHICLE | To Do
INC5565021 | Vilieth Mackerdhooj | FML-4536 | HX37DBGP - UNABLE TO TERM VEHICLE - ERROR READS PARTIAL TERM EXISTS | Done
INC5342892 | Vilieth Mackerdhooj | FML-4522 | FT32FKGP - UNABLE TO REVERSE VEHICLE SALE | To Do
INC5638625 | Vilieth Mackerdhooj | FML-4520 | ND831549 - PICK N PAY - UNABLE TO DISPOSE VEHICLE | To Do
INC5601052 | Shylet Dube | FML-4500 | UNABLE TO DISPOSE - FV92PBGP | In Progress
INC5592169 | Charmaine Odendaal | FML-4495 | Cancel Debit order file for 19th June 2023 | To Do
INC5439614 | Charmaine Odendaal | FML-4493 | Closing of All UD Clients | In Progress
INC5565099 | Vilieth Mackerdhooj | FML-4482 | CA213815 - UNABLE TO SELL/DISPOSE VEHICLE. ERROR BID HAS TO BE CONFIRMED | In Progress
INC5564832 | Vilieth Mackerdhooj | FML-4481 | HZ43LTGP / HT90VDGP - UNABLE TO DISPOSE VEHICLE VIA SALES LIST | In Progress
INC5534571 | Rebone Mokgoshing | FML-4459 | unable to dispose vehicle - HW89YRGP | Done
INC5487770 | Shylet Dube | FML-4453 | UNABLE TO TERM | Done
INC5564070 | Vilieth Mackerdhooj | FML-4449 | FL39NFGP - UNABLE TO SAVE A BID ONTO THE VEHICLE BEFORE SELLING VIA THE SALES LIST | Done
INC5564188 | Vilieth Mackerdhooj | FML-4448 | CF182684 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | To Do
INC5564233 | Vilieth Mackerdhooj | FML-4447 | CF75172 - UNABLE TO SELL VEHICLE, ONCE ADDED TO THE SALES LIST THE VEHICLE DOES NOT SELL | In Progress
INC5484486 | Tinus Boshoff | FML-4410 | Please grant me access on the Dev Environment to be able to build a selection | Done
INC5459097 | Daniel Maans | FML-4380 | 2 Contracts suspended due to issue caused for the late billing run on the 23th. Please investigate and set contracts for full billing. LTC 5025011 & LTC 5024593 | In Progress
INC4894701 | Rebone Mokgoshing | FML-4371 | UNABLE TO DISPOSE VEHICLE | Done
INC5338712 | Deneshan Pillay | FML-4301 | Cancel Debit order run for 8th of the month | Done
INC5293588 | Jacob Nkau | FML-4258 | unable to log into miles | Done
INC5211476 | Nokuphiwe Saba | FML-4151 | Bank Recons 06 April 2023 | In Progress
INC5118125 | Motshabi Nale | FML-4008 | Miles | Done
INC4987001 | Deneshan Pillay | FML-3932 | Miles Performance issue | Done
INC4972162 | Travis Padachy | FML-3918 | Miles hanging/lagging on work order screen - Unable to save on work order | Done
INC4968054 | Michael Mako | FML-3914 | FICS file for 20/02/2023 unsuccessful | Done
INC4900392 | Jane Booi | FML-3857 | Request to automate the processing of RMT purchase invoices | In Progress
INC4863621 | Himesh Laloo | FML-3844 | Please Disable the "Extend Contract (Informal)" Option for the Entire Business Except for Risk & Pricing Users | Done
INC3745266 | Travis Padachy | FML-3065 | service interval blocker | Done

## Slide 72
Dashboard as at: 30-Jun-2023
FML Sprint 1: 26-Jun-2023
Custom field (SN ID) | Custom field (SN Requester) | Issue key | Summary | Status
INC5572530 | Daniel Maans | FML-4478 | Impact on M3 migration: The MG make is duplicated under the NAME field and even though its 2 ID`s its reading the name. Please align the name to the reference. | In Progress
INC5572322 | Jeannette Swartz | FML-4475 | Migrated internal invoices still have outstanding balances | In Progress
INC5565439 | Tshililo Maphaha | FML-4469 | Miles Audit finding | In Progress
 |  | FML-4386 | Miles 2022.2 Upgrade and M3 Functionality (Everest UAT) | In Progress
INC5259861 | Nokuphiwe Saba | FML-4218 | Miles to FICS balancing | In Progress
INC5231063 | Nicolene Potgieter | FML-4188 | Certrack: Bulk licence upload. Changes to the selection ID to generate invoices | In Progress
INC5196309 |  | FML-4138 | Error when pulling a settlement quote | In Progress
INC5058715 | Deneshan Pillay | FML-3977 | Financial AR role to have the added function of RelObject | In Progress
INC5056870 | Nokuphiwe Saba | FML-3972 | Credit Notes On Consolidated Tax Invoice #MayasList | In Progress
INC5052989 | Travis Padachy | FML-3971 | Able to load and approve a work order on an OPL contract with no Maintenace contract | In Progress
INC4978013 | Nicolene Potgieter | FML-3947 | Certrack: Miles Extract on LTC - Find Licensing details and validations from Certrack for all contracts - to include date and time stamp | In Progress
INC4798329 | Deneshan Pillay | FML-3773 | Change of formula that populates debit order file | In Progress
INC4329056 | Himesh Laloo | FML-3483 | 12 (May FML Ops Manco). Restructure Activated But Miles Reverted to Another Contract Version #MayasList INC4869505 | In Progress
INC4124561 | Nicolene Potgieter | FML-3356 | Generic orders to pay suppliers. Vehicle sales expenses categories result in error messages | In Progress
INC3258789 | Dirk Cronje | FML-3125 | CLONE - Errors in asset register | In Progress
 |  | FML-2535 | Set the default value and the current value to 900 000 on the Miles Performance Environment | Done
 |  | FML-2246 | Miles Logs | Done
INC2326096 | Yuvir Nursoo | FML-1739 | Work order - tyre quantity changes after validating work order | Done
 |  | FML-131 | Remittance Spooling | Done

## Slide 73: Distribution List
Add Maya and Tinus

## Slide 74
Rough notes