## Slide 1: Risk & Audit
Audit/Risk | Due Date | RAG | Comments
GIA-581826 - M3 Upgrade security testing process Inadequacies | 30/11/2024 | In Progress | Still on track for resolution
GIA-581827 - Risk Acceptance Dispensation for M3 Security Testing results was not approved by applicable structures in a timely manner | 30/10/2023 | In Progress | A duplicate of GIA581826. Management to request a closure of this finding and for it to track under GIA-581826
GIA-582343 -Uniform Resource Locators (URLs) not secure (Miles Core) | 30/11/ 2023 | In Progress | Possible Extension Required, in discussion with management for the request to be logged
GIA-582344 - Logical access: Non-compliant password expiry on Miles | 30/11/2023 | In Progress | Possible Extension Required, in discussion with management for the request to be logged
GIA-582554 - Governance process not followed prior to deployment of the Miles system role matrix into production | 30/10/2023 | In Progress | Possible Extension Required, in discussion with management for the request to be logged
GIA-582555- Inappropriate system access granted to staff members | 30/11/2023 | In Progress | Still on track for resolution
GIA-582873 - Lack of user acceptance testing performed as required by the FirstRand change management policy | 30/10/2023 | In Progress | Still on track for resolution
GIA-583475 - Lack of performance testing based on requirements as per the approved FRS’s | 31/05/2024 | In Progress | Still on track for resolution
GIA-583476 - Instances of inadequate treatment plans updated on JIRA | 30/11/2024 | In Progress | Still on track for resolution

## Slide 2: Staff Training, Declarations, etc
Item | Due Date | % Completion
Miles Configuration Training – 10 Miles support resources from both FML Business and IT are attending the training sessions Modules Data Model Foundations Formulas Prod & Pricing | 10 March 2023 | 100%
Miles Configuration Training | TBC – Aug 2023 | 0%

## Slide 3: Upcoming Delivery
Item | Due Date | Comments
DBR Job Seats | 17 November 2023 | 
Connect Me | TBC | ConnectMe was presented at EAPR on 03 Oct 2023 It will be presented at ARB and CJP
Miles Web Implementation | On-hold | 
SAPS Job Card – NSO | 13 October 2023 | - SAPS has not yet confirmed if whether they will be able to consume the current output file from Miles. A decision of whether this change will deployed on 13 October 2023 is still pending.
M3 Implementation (Corporate) | TBC | 
FleetActiv Decommission | TBC | 
Scored indicator from CRO to Miles | TBC | 
Miles to read SIC codes and FR from Credit Online | TBC | 
Migrate company 12 off FleetActiv and investigate VAT treatment for this book | TBC | 
Incorrect settlement calculation for accounts that are in arrears | 04 August 2023 17 November 2023 | - Work Request – Testing in Progress
FML Automated Transaction Screening | TBC | 
New Fines Capability - Platform Solution | March 2024 | 
FML Customer and Merchant Portal | TBC | 

## Slide 4: Delivery in Last Month
Item | Additional Comments
MacroComm Architectural Review | Presented and approved at EAPR on 03 October 2023
FleetActiv Migration to Windows 2019 | Implemented on 13 September 2023
Miles September Release | Implemented on 22 September 2023
Successful September Billing Run | Executed on 20 September 2023
Successful September Month-End Run | Executed on 30 September 2023

## Slide 5: Production Defect/Reschedule Root Cause Analysis
Item | Date | Defect/Reschedule | Root Cause
Miles Hanging | 04-8 September 2023 | Defect - SDWBSA-384 | Database locks that block update statements. There is a problem ticket that is open and assigned to Sofico
Miles Payment Delayed and Missed Cut-off | 16 September 2023 | Defect | Early payment discount job failure due to data issues
FleetActiv September Billing Failure | 20 September 2023 | Defect | Investigations still in progress.
Miles Payments Failure | 28 September 2023 | Defect | 2 suppliers were picked up with missing banking details by Oracle payments which resulted in failing the whole payment file
Confirmation of payments not going through to FleetActiv, resulting in deals not being activated | 28 September 2023 | Defect | The OSB was pointing to the old FleetActiv server
Miles Payments Failure | 29 September 2023 | Defect | Incorrect banking details

## Slide 6: Miles Month on Month Incident Analysis